Data Migration Standing Bridge-20260603_075449-Meeting Recording

June 3, 2026, 12:54PM

2h 53m 36s

Padma Andhe started transcription

Padma Andhe   6:55
Hey, hello, good morning.

Rajinder Gill   7:00
Hey, good morning.

Padma Andhe   7:02
Good morning.

C-Bert Jansen   7:02
Hey, everyone. Hey, Papa. Hey, Rajinder. Hello, Frank.

C-Frank Kloepfer   7:04
Right.

Padma Andhe   7:05
Yeah.

C-Frank Kloepfer   7:07
Everybody.

Rajinder Gill   7:08
Yeah.

Padma Andhe   7:12
I got a couple of updates from Rajinder, and so I'm going to mark them as complete as we have here, the tracking the tasks here. So it looks like the stage logic that has been complete, right, Rajinder, and the flow type.

Rajinder Gill   7:31
Yes, yes, yes, it's been completed.

Padma Andhe   7:32
And also you said you finished the renaming of the columns as well, which was part of the day before yesterday's task, right? That is complete as well.

Rajinder Gill   7:41
Yeah.
Yeah, there's just three columns where I have highlighted to Bert. They've got these dollar sign characters in there. I think we should clean that up. That might be a data issue. If not, we can.

Padma Andhe   7:43
Okay.

Rajinder Gill   7:55
We can find another way. Max can probably, yeah, I'm sorry, Bert can probably get that fixed up, but just, yeah, other than that, all other columns are mapped correctly.

C-Bert Jansen   8:06
So I managed to read from the updated tables. So when I have the time later in the meeting, Rajinder, I would like to confirm what are the latest tables I can find all the information in. Because I was kind of confused, there are older ones and newer ones. So I just need to understand which is the latest one. And I think this was the output transform.
Version 6 or 7, so I have to check.

Rajinder Gill   8:28
Yeah, I am incrementing the versions. So if you look at the latest number on the version, that's the one that is the latest.

C-Bert Jansen   8:28
Together.
The issue I had was I gonna discuss later on, because I wanted to share the screen later on after the other thing is there, there, there is one, there's one version in 12, which is just migration output, and then there's another one migration transform output, so I wasn't sure if this was version 8, and then we had in 12 there, so...

Padma Andhe   8:42
Yeah.

Rajinder Gill   8:42
Okay, okay, no worries. We can do that.

C-Bert Jansen   8:58
Yeah, I wasn't sure. Maybe this is like in between tables, so it doesn't really matter to me. Yeah. So, and then also later in this meeting, I would like to discuss something I noticed yesterday. I already shared the concern that there weren't, excuse me, I couldn't find the...

Rajinder Gill   9:00
OK.
Yep.
Alright.

C-Bert Jansen   9:19
the line breaks in some of the text values. Looks like they're removed and I'm not sure where it happens. It seems to be that after the migration is gone. So I want to check before the migration they were there. So migration, the transformation you're running.
So we have to check what's happening actually, because it looks like they're still being removed. So it could be something early in the process.

Rajinder Gill   9:42
Yeah, I looked into that, Bert, and I sent you a comparison of the before, and the output I create, and what I am consuming, and they look identical, so I don't know where they are happening, and maybe in when you're trying to post it to the target, but that's something that you know.

C-Bert Jansen   9:45
Mhm.

Rajinder Gill   10:01
we can look at as well.

C-Bert Jansen   10:02
Yeah, I was suspicion, I was suspicion that the view you were using already has them removed, so that's what's that's what we have to look at, but actually going on so that we can that we can get that resolved.

Rajinder Gill   10:15
Yeah.

Padma Andhe   10:15
Okay, so let's stay on this one yet. So we still have the column renaming thing open, right?

C-Bert Jansen   10:17
Thank you, Rajinder.

Padma Andhe   10:23
Bert and Rajinder.

C-Bert Jansen   10:30
So, some of the columns, they have been renamed by Rajinder. I noticed that, so I have no less items in the list of columns to translate. I also noticed there were some special characters, like a like a curly opening quote, which was also which was still being translated, and that's fine, and now I'm just replacing it with a regular one.

Padma Andhe   10:30
Based on.
Okay.
Mhm.

C-Bert Jansen   10:52
If it's OK, I'll show the code for a minute or so, but I still have like a couple of them which have different names, and that might be resolved when we look at the code from Max or the not directly the code or the transformations Max is doing in the PowerShell, because some of the field names, they don't really match.

Padma Andhe   10:58
Mhm.

C-Bert Jansen   11:10
The attributes which are actually in in the target, I can I can show that's no problem, totally will become.

Padma Andhe   11:16
Okay, okay, let's hold off on that one. We'll show and it is still working on that one. So Max, you had an item, final finished analysis of the code to produce a logic document, and I assume that is being completed.

C-Bert Jansen   11:20
No.

Padma Andhe   11:35
That is complete as of yesterday when you sent that email. Is that correct?
Max.
It looks like Max may be away at this point. Let's continue with the next item. I think that is also Max tasks and hierarchies to be finalized. Yeah.

Weiss, Max J.   12:09
Sorry, sorry, I was on mute.

Padma Andhe   12:12
Okay, yeah, go for it. That's what I was wondering. You usually talk.

Weiss, Max J.   12:14
Um...
Yeah, no, I was talking and yeah.

Padma Andhe   12:18
Yeah.

Weiss, Max J.   12:21
So yes, I provide the document. It is highly specific to the Rosetta Stone and the hierarchies movement. Okay. It is not intended to be exhaustive of every attribute change of every work status, like assumed completed becomes completed.

Padma Andhe   12:23
Mhm.

Weiss, Max J.   12:40
Right, it is single purposely focused on the most important thing, which is the hierarchies movement.

Padma Andhe   12:47
Got it.

Weiss, Max J.   12:48
Okay.

Padma Andhe   12:49
Um, and so...

Weiss, Max J.   12:50
Yes, that has been. I wanna point out I have, I have.
I don't like to call things complete unless it's actually handed off to the other person and they say, yeah, it's good.

Padma Andhe   13:05
Yeah.

Weiss, Max J.   13:06
So, let's not mark it complete until Bert and Rajinder confirm that they understand it.

Padma Andhe   13:13
Got you, okay, but the logic document delivery is complete. The understanding of that and I don't know, yeah, I mean it is like a iterative, right? If there is something that needs to be.

C-Bert Jansen   13:14
No.

Padma Andhe   13:28
updated in the document and probably then it won't be complete. So yes, I get it. Yeah.

Weiss, Max J.   13:32
Yeah, then if, if my, if, if they can't understand it, then my job's not done; I don't get to check it off.

Padma Andhe   13:39
Yeah, got it. Okay.

C-Bert Jansen   13:41
So when you have the opportunity, Max, can we go over what you have actually provided so that we understand what you mean? So, okay.

Weiss, Max J.   13:47
Yeah.

Padma Andhe   13:50
Yes, yeah, we'll do that, and.

C-Bert Jansen   13:52
Just.

Weiss, Max J.   13:54
Do we want to do that during this call?

Padma Andhe   13:56
Yeah, please.

C-Bert Jansen   13:57
Please, so it's important to us that we know for the next mock what needs to happen with these hierarchies, and that we can also implement this this Rosetta Stone, or at least the variation of it, which then was possible for us to do the migration and in the correct way for the for these hierarchies. So,

Padma Andhe   14:07
Mhm.
You know, I thought Bert, some of the hierarchy movements such as, you know, the parent sequence ID and all of that was important for this mock as well, because we were dependent on the tasks and hierarchies, right?

C-Bert Jansen   14:24
Okay.

Padma Andhe   14:30
On my Max.

C-Bert Jansen   14:34
Yeah, so go ahead, Max.

Weiss, Max J.   14:34
Yeah, I would have assumed that you needed these things, so I don't really understand the scale of Mach 0.

Padma Andhe   14:44
Yeah, we would we would really need those as well. I thought because if you look at the number 4 task that I don't know if you guys can see my notes, can you?

C-Bert Jansen   14:54
Um...

Padma Andhe   14:56
If you click on the notes in Teams.

C-Bert Jansen   14:56
No, you're not.
You're not sharing the screen, or is it somewhere in somewhere else where we should hook in Padma?

Padma Andhe   15:03
No, no, if you click on the notes on this on the Teams channel, I don't know if since you're external, if you're able to see it, but I think you should be. If you click on the notes.

C-Bert Jansen   15:12
So.
So what I have is share people, raise, react, view, and then there's more options, but they're not related to something visible now.

Padma Andhe   15:18
Controls.
Ohh, there is notes as well. Do you see that?

C-Bert Jansen   15:27
That's unfortunately missing on my end.

Padma Andhe   15:29
Oh, is it? Okay. I was assuming that everybody can see. That's where I've been taking these notes.

Weiss, Max J.   15:35
No, I've never been able to see the notes either.

Padma Andhe   15:38
Oh, really? Okay, alright. Ugh, okay, let me just...
paste this what I have here on my on the chat so you can follow along what I'm seeing the number 4 item here.

C-Bert Jansen   15:59
Oh yeah.

Padma Andhe   16:01
So the 4th one, yeah, the tasks and the hierarchies. I thought that one was a dependency for you, right?

C-Bert Jansen   16:01
So, talk to the smart case.
Yes, so, so that's correct. So, as Max was just explaining, he prepared a high-level documentation on how these tasks and hierarchies should be carried over.

Padma Andhe   16:12
Bert on the, yeah.
Yeah.
Yeah.
Mhm.

C-Bert Jansen   16:25
And then we still need to implement it together. Rajinder and I have to then see what part can be done by Rajinder. I assume this hierarchy thing is something I can do myself, as long as I understand how it works.

Padma Andhe   16:30
Mhm.
Okay.

Weiss, Max J.   16:38
There's a ton of there, there, there's ninety-three pages of code that you need to factor.

C-Bert Jansen   16:48
Yeah, and when he when he said his ninety-three pages, it's what he what we showed you what we showed before this transformation and the power query code, right? And this is this is related to determining what hierarchy a work has, but I think we can just isolate that part.

Weiss, Max J.   16:58
Yeah.
No, no, no, it's all interconnected. I would say only 10 to 15% of it is transformations.

C-Bert Jansen   17:07
I see.

Weiss, Max J.   17:13
that is independent of the hierarchies.

C-Bert Jansen   17:19
Okay, yeah, we can go over that once you, once you, once you speak out to the document you shared earlier. Thank you, Max. Yeah.

Padma Andhe   17:22
Mhm.
Yeah, so okay, all right, we'll do that. And another question I had, and this is for Rajinder. Yesterday it came up that we need to have the execution type as well, so that the epics are populated correctly when Bert is running the...
the transformation, the output file, right? So Rajinder, were you able to get to the execution type as well in your transformation code?

Rajinder Gill   18:00
I have to check back, but if not, I'll get to it today.

Padma Andhe   18:06
Yeah, okay.

C-Bert Jansen   18:06
So, for your information, we need an execution type for initiatives, and we need those for the tasks as well.

Rajinder Gill   18:07
Okay.

C-Bert Jansen   18:15
As well as for epics, yeah.

Padma Andhe   18:16
for epics as well, right? Initiatives.

C-Bert Jansen   18:19
Yes, for all three, yeah, everything coming from production. Of course, there's going to be a time when we have a look at the sandbox A information which needs to be transformed.

Padma Andhe   18:31
Mm-hmm.

C-Bert Jansen   18:31
I guess we need an execution type there as well, but that's something Max has documented. So, but for now, it's fine if we have it for production so that I can set the proper execution types for information coming from production.

Padma Andhe   18:37
Okay.
All right, before I let Max take over and explain to us the logic, I just have to do this because I have to report this up to leadership. They're looking through this. They have access to this tracker as well. So my...

C-Bert Jansen   18:53
No.
Oh yeah, to track it. Is sharing the screen. Okay, let's see.

Padma Andhe   19:06
Yeah, so my concern right now is that we haven't moved at all with the coding.
And we need to be, in order to even make it to the 28% here, we need to be 100% on the coding and 100% on validation as well.

C-Bert Jansen   19:27
Yeah, so coding, so coding for, so if you're talking coding, sorry, line 16, which is your epic movement hierarchies.

Padma Andhe   19:27
So, that's my, that's my concern.
Yeah.
Mmh.

C-Bert Jansen   19:39
Yeah, nothing is 50% because I just put everything under the first.
On the first execution package.

Padma Andhe   19:47
Yeah.

C-Bert Jansen   19:48
So, but it's only 100% once we've reviewed the logic that Max has defined, and then they've adjusted the code on top of that, so that's still 50%. The attributes, I think we can say, like, I guess no, 80%, the remaining 20 is going to be matching the new changes that are in the.

Padma Andhe   19:55
Mhm.

C-Bert Jansen   20:08
Latest file from Max, so that we have.

Padma Andhe   20:11
Oh, that one I cannot, that one is a dependency on Max. So he said that he's only got the top 60 attributes, right, Max? So does this still remain at 60%?

Weiss, Max J.   20:25
Yeah, there's still refinal refinements that need to be done. That'll still take me about another week and a half.

Padma Andhe   20:29
Okay.
Okay, so yeah, so I mean, so I've got it at exactly the same as his mapping percentage, Bert.

C-Bert Jansen   20:36
Okay.
Mhm.

Padma Andhe   20:43
So.

C-Bert Jansen   20:44
However, the code is actually in a better shape than other ones yesterday.

Padma Andhe   20:48
Okay.

C-Bert Jansen   20:49
Because now I have updated the code, there are some issues like pulled the wrong values, the wrong drop-down values, and some of the attributes were not set correctly. So, that's that is something I fixed this morning, and even the extract you have is not complete because it just before this meeting it was still importing new values into.

Padma Andhe   21:02
Okay.

C-Bert Jansen   21:08
Sandbox 2 for the attributes. So it's like 80%. And when we talk validation, I think you can increase that as well, because we now have that extract, which will extract directly from Sandbox 2, which is the target database on dev.

Padma Andhe   21:12
Mmh.
Hold on, hold on. I have a question for Max on this. So Max, since this one, this line 3, right, it's repeated here at the bottom and I have allocated another percentage to it, the remaining 10%, right? So shouldn't we, since we have said the top 60 is what we're going to handle,
Shouldn't this be 100% since you've written requirements for the talk 60?

Weiss, Max J.   21:53
No, just leave it.

Padma Andhe   21:55
Okay.
All right, because this is this is what is going to drive it and next week we won't even be able to hit this.
if we don't complete.

Weiss, Max J.   22:05
Okay, but like who cares? Say, Padma, who cares?

Padma Andhe   22:07
The leadership, the I care, the leadership cares.

Weiss, Max J.   22:10
Okay, I understand, but like, we're forcing a function. Like, is all this anxiety helping us? Like, what we need is understanding. I definitely agree with movement, but all this talk about percentages every single day and saying we're not moving is causing the whole team anxiety.

Padma Andhe   22:13
Yeah.
Yeah, I mean, I can't help it. I mean, it's causing me anxiety too, right?

Weiss, Max J.   22:37
And we'll never be able to truly get to percentage complete if Rajinder and Bert can't absorb my knowledge that I wrote down. Like we will stop. That's where it lands. So that's everything might as well stop percentage wise.
For the next two weeks.
Unless they can understand the complex web of code that I created.

Padma Andhe   22:59
Yeah.

Weiss, Max J.   23:05
Like, no, I, I, I, I'm definitive on this. We should assume no movement of code percentage for about a week and a half.

Padma Andhe   23:05
Got it.
Then, yeah, then I would have to change the plan a little bit in order to.

C-Bert Jansen   23:18
But still, but still, but still, I'm working on the code, so it increased like today. I understand, of course, that the node part comes in where we're going to look at your analysis at your code in PowerShell at this complex web of requirements. So, once that's...
looked at, we can then say, okay, now we're implementing your code in SQL and then it will increase this even further. But now it got from like 60% to 80% for some of the topics because it's now actually working and even improved since yesterday as I ensure that more attributes were actually carried over.

Weiss, Max J.   23:45
Yes.

C-Bert Jansen   23:59
To some books, too.

Padma Andhe   24:01
Got it. So this one, the tasks and hierarchy, do I just leave it at 50% here?
For coding, Bert.

C-Bert Jansen   24:11
So, that's 80%, the remaining, the remaining 20 is going to be just ensuring that all the attributes are actually carried over.

Padma Andhe   24:13
This is 80%.

Weiss, Max J.   24:19
There's no, there's no way, there's no way you don't even know the child, Allen, or you don't even know the parent.

C-Bert Jansen   24:23
Oh yeah.

Weiss, Max J.   24:28
How did you establish the parent execution package for every milestone and task across 3 environments?

C-Bert Jansen   24:29
Yeah.
That's the remaining 20%, and that might be 80% of work, but 80% of the code has no grid, so that's what I know.

Weiss, Max J.   24:44
I, I have no, I have no faith you did that because I just sent it over.
So you may have done something, that something is wrong.

C-Bert Jansen   24:54
Yeah.
No, because it's working for 8%, and then...

Weiss, Max J.   24:59
It is, it is functionally, it is technically working, Bert, but it is functionally not working.
We have to distinguish the things.

Padma Andhe   25:11
Bert, you shared output, right? Maybe, yeah, we need to do 2 things. Yeah, we need to look at those extractions.

C-Bert Jansen   25:15
Yeah, it's it's not.
Yeah, it wasn't there yesterday, and also the information in that output wasn't there for the most part, like many of the columns were just blank, and that's what hasn't been improved, and that's what I wanted to represent in this sheet. I understand, not fully, it's not fully working or not fully putting the milestones and the epics in the right location.

Padma Andhe   25:21
Yeah.
Yeah.
Correct.

C-Bert Jansen   25:40
That's what I understand, but still, they're there now and they have to be moved for the next for the next mock. They have to be moved to the correct place, and hierarchy needs to be built correctly as well. So, that's that's like the other part, which is if we just line two or task two there, that remains at 50%.

Weiss, Max J.   25:52
OK, well, what?

C-Bert Jansen   26:01
But the milestones and the tasks themselves are actually successfully there now.
So.

Padma Andhe   26:07
Mmh.

Weiss, Max J.   26:08
CATC.

C-Bert Jansen   26:09
That's what I actually mean, so some parts are actually the same as as as we've not implemented the correct the correct solution. I agree on that. Thanks, yeah.

Padma Andhe   26:18
Okay.

Weiss, Max J.   26:20
Okay.
Not try, I, I want to be clear. I'm not trying to diminish your efforts. That is not my goal. My goal is

Padma Andhe   26:22
SD.

Weiss, Max J.   26:32
I don't want...
People, like, we've all seen bicycle races where people put their hands up in the air in the final lap and then they get passed, and then they're so confused as that everyone's wondering what happened. If everyone is saying everything's all green, everything's good, we don't get to get the narrative back of.
Actually, we had a lot of things that were wrong that we didn't really think about. I really don't want us to get our feet or our skis in front of us. Okay?

Padma Andhe   27:07
So yeah, what's going to look like right over here? This is what we are, but what it's going to look like here would be the difference of this, right? So that will show in red, if that's what you're saying.

Weiss, Max J.   27:22
Yeah, I just don't. I have a problem telling people the news that they want to hear as opposed to what they what they should hear. I'm just not capable of telling them false truths or false false good news.

Padma Andhe   27:29
Yeah.
Yeah, it's not going to be false good news because we are still here and they can read the percentages here. So it's not going to be what it is not.

Weiss, Max J.   27:44
I...
I know, it's just like with Bert saying, yeah, we're at 80%. I don't understand how that could be possible because the Rosetta Stone hasn't even been built until, unless he has been trying to understand the power query, which, you know, clap, you know, claps if he did.

C-Bert Jansen   27:49
Mm.

Weiss, Max J.   28:05
There's no way. There's just no way we could be at anything that high. Functionally.

Padma Andhe   28:16
I don't know, Bert, what do you, what do you think? Should we, we have a couple of things to do. One is Max, you gotta tell us the logic, and then Bert, you've got the validation files, and I've seen in those the hierarchies for the tasks and the parent. So would you...
Which one do we want to look at first? Can you help me understand the validation files so we can take it to Julian?

C-Bert Jansen   28:41
Yeah, I can, I can do that. So, maybe let's have a look at the current validation files. I know that are not correct, I know that they're not representing, but it's representing what needs to be done, but it's what mock one, I mean mock 0 now is showing, so the output. So, I go ahead and share the screen.

Weiss, Max J.   28:43
But...

Padma Andhe   28:47
Okay.
Okay.
Yes, please.

C-Bert Jansen   29:00
And I'll open the files and just explain what they are.

Padma Andhe   29:03
Yeah.

C-Bert Jansen   29:07
Moment.

Weiss, Max J.   29:09
So, the the the first the first thing I would want to know with the milestones and tasks.

C-Bert Jansen   29:10
Because there are password protected.
Yes.

Weiss, Max J.   29:18
Based on the data I have, your count should be...
Sorry. Your account should be somewhere along the lines of 5, 51,712.

C-Bert Jansen   29:35
That's the number of initiatives I think I have. So I'll check. It's now showing the password from the share screen in just a moment. I have to find that password.

Weiss, Max J.   29:38
Sorry, that's tasks.
As far as initiatives or like PPWK plus zero.
You should be expecting...
One 10,000, 10,014, give or take, probably like 7, because...
I artificially said remove in the migrate in the migration.

C-Bert Jansen   30:13
So so.

Weiss, Max J.   30:13
So you should have between, you should have between 10,000, 10,007 and 10,021.
At the PPWK plus zero.

C-Bert Jansen   30:26
So, I have 3 extracts, Max. One extract is all the initiatives, but there are no work items. I have one of people plus one, and then the third file I have is people plus two. Yeah, I'm also going to differ because there are all these things coming from the template as well, but we can filter out the ones whichever one.

Weiss, Max J.   30:37
Yeah, I'm just talking about the output.
Well, well, there's no, there's no items in the template. OK, you're right on the template for for PPL, for PPL +2, for PPL +1 and PPL +2. Let's just talk about PPL +1 + 0 for right now.

C-Bert Jansen   30:44
Part number.
They are in the in the target system, they do alexis.
Yes.
Yeah, the work items. I'm opening the files right now. It's still loading here.

Weiss, Max J.   31:03
Yeah.

C-Bert Jansen   31:06
Okay.
OK, just.
One moment.
I think it's sharing now.

Padma Andhe   31:21
Yeah, we can see it.

C-Bert Jansen   31:23
So these are all the work items available currently in Sandbox 2.
Mark items are people up to zero.
And then, if you want to know the amount.
The number is slightly different of the amount that we actually uploaded, because some of them actually were already in there. There was test data available, which Jill and the team set up before.
But basically it looks like this. The file just has like the sequence IDs. I created new prefixes because these are internal IDs. I've kept your external key, which is this initiative key coming from production. This is the new ID in.
In Sandbox Two.
I've also put in the work ID. That's the current work ID. It's not all one, because these are coming from initiatives, and then the then of just like 4 columns with the other dates. There might be a typo there, and then the the rest of them are the long text fields.
And all the drop-downs, all the attributes, basically.
So that's what I currently have.

Weiss, Max J.   32:38
I don't know how, I don't know how to interpret. I understand technically you have things, but like I'm not actually understanding like.

C-Bert Jansen   32:39
And.
Yes, it's just a list.
It's a list.
That's all of this.

Weiss, Max J.   32:49
The the the accounts matter.

C-Bert Jansen   32:52
Yeah.

Weiss, Max J.   32:54
BAYAT.

C-Bert Jansen   32:57
One thing I'm not realizing that's missing is the work parent is missing.
So, an additional column you will have in a new version is like a work parent.
And then it would make more sense, I think, Max.
And this one needs to be called work name rather than just name.

Padma Andhe   33:18
So let me ask this, Bert. So is this only the initiatives? Does it include the epics that have to be elevated?

C-Bert Jansen   33:26
No, no.
No, it doesn't. So what it currently contains is only the initiatives coming from production. The epics that have to be elevated, that logic is not there yet. So I'm not sure.

Padma Andhe   33:39
Okay, so that's where the remaining 5000 is missing, right? Because the epics are around like 5000. Okay.

C-Bert Jansen   33:45
Yes, yes. So, for mock one, I would like to include what's necessary for these remaining 5000 at the moment is missing. So, what's happened is that all the epics coming from production, they are in the PPWK plus two file.

Padma Andhe   33:50
Yeah.
Mm-hmm.

C-Bert Jansen   34:01
And I don't know about anyone, any of these initiatives yet. I probably, I'm talking about the epics that have to be elevated. I don't know that logic yet. So that's something Max has to explain. And then I can, for Mox one, I can then have the...
The work items created at PPL plus zero as well. The journey is elevated at APACFedExStrong.

Padma Andhe   34:27
Boo.

Weiss, Max J.   34:28
Right.
Like, I know, that's what I mean for like, I understand we want to all push a percentage, right, and show, but like, the elevated epics,

C-Bert Jansen   34:41
I look, Max, I look, Max, I understand there's complexity. I can handle complexity. The thing is, adding an additional list of work items is not going to be two days of work. It's like 20 lines of code, which you can use, which you can reuse. So that's these percentages. So most of the code has been tested. So.

Weiss, Max J.   34:45
Yeah.
And it never said it was.
Never, never said, never said it wasn't going to be effortful.

C-Bert Jansen   35:02
Mhm.

Weiss, Max J.   35:03
Never said, I'm not going to belittle you. This is going to take a lot of time. And that's why I'm advocating.
for reducing the percentage is because I don't want people to assume we're stuck at 80% for three weeks. I'd rather them say like, oh, we're at 30% because it's probably where we are. But okay, let's talk.

C-Bert Jansen   35:26
And then we can change the dimensions of these numbers so that they're actually more representative of the work coming next. Once we've gone through your analysis, which you have done on PowerShell, that one we can have a look at and then say, okay, let's reduce these percentages because what we initially thought was 80% is actually

Weiss, Max J.   35:40
Yeah.

C-Bert Jansen   35:47
Thirty percent, and, and if you communicate it like this to the business, I think they will understand, but still progress has been made, so I just increased the percentage today.

Weiss, Max J.   35:48
Wright.
That's right.

Padma Andhe   35:56
So, Bert, a question here. What exactly are we validating, Bert? Like, I need to, we need to understand, like, what we should be looking at. So, are we matching the sequence ID to what is showing in production and validating that? Is that what we are doing for validation? What is the scope for validation here?

C-Bert Jansen   36:07
Yeah.
Good question, Padma. So what this currently is, is just an extract from the dev environment. So that's what you're looking at. Validations, validations are things you can define, say, okay, let's have a look at all these external keys and they should then be matching all the production initiatives.

Padma Andhe   36:23
Yeah.

C-Bert Jansen   36:36
That would be 1 validation. I don't have a list of all the validations. That's something Julian should come up with, but this will be a tool for him, this file, to allow him to do validations, because he has the original extracts from production, and he now has the extract which is from the dev, which is the target database, and then he can do validations.

Padma Andhe   36:39
Mhm.
Mhm.

Weiss, Max J.   36:48
And.

Padma Andhe   36:51
Yeah.

Weiss, Max J.   36:53
But.

C-Bert Jansen   36:57
And I think he can, he can then define that scope.

Padma Andhe   37:01
Got it. Yeah, okay. And I can see a couple of things that I can tell him on the validation.

Weiss, Max J.   37:02
Andhe.
But by the way, by the way, I think Julian should be in these calls. One thing, I talked to Julian, he comes from a Power BI background, so he actually is able to understand the M query language, and he also knows a bit of SQL. I mean, I...
It's not tough, but like it is different languages require different orientations, right? I don't know why Julian wouldn't need to be in these sessions.

Padma Andhe   37:36
I didn't say Julian is not in these calls, Max. He is in these calls, but he's in a training session until the end of, I think he's in the training session until 1 P.m. So I mean, all I can do at this point is relay this information. So I do know he has to be in this call.

Weiss, Max J.   37:47
Okay.

C-Bert Jansen   37:48
Goodbye.

Weiss, Max J.   37:50
Got it. Yeah, I know, I just I just haven't seen him in these meetings for a couple days, so I wasn't sure what was going on.

Padma Andhe   37:56
Yeah, so beginning this Monday, he's been in training. So he's off at 1 P.m. and I will contact him and give him the recording and so he can understand what this is going on.

Weiss, Max J.   38:09
Yeah.

Padma Andhe   38:09
All right.

C-Bert Jansen   38:13
So one of the things that he should be able to identify is like missing columns. So if Max says we need execution type in here and it's missing from this, then this is something that Julian should be able to tell Rajinder and I. So now we can add and adjust the script. I can also ensure.

Padma Andhe   38:13
Okay.
Mhm, mhm.
Go ahead.

C-Bert Jansen   38:32
and then the data gets uploaded correctly into dev. I can then run the same extract, adjust the extract of course, that it has this additional column but was missing initially. So steps like that will help him. So, but it will do Padma because the upload wasn't complete of all the attributes yet before the meeting.
And I noticed there was a typo in there. I'll create a new extract for the PPWK plus zero, all the work items, and I'll start right after the meeting into the into that mock 0 directory, so...

Padma Andhe   38:55
Mhm.
Got it, okay.
If you can remove the ones that are not relevant and put the ones that are that he needs to be looking at, please do so because we don't want to look at multiple things.

C-Bert Jansen   39:14
Yeah, so okay, what I can do, because there was already a file from you, I wasn't sure what I should do with this mock activities thing, that's something you created here, and then there is this other file which is this migration output. That's the file from Rajinder's output, but that's a couple of days old, five already, so I can upload the latest one as he did a change there.

Padma Andhe   39:25
Yeah.

C-Bert Jansen   39:36
A few days ago, and then yesterday.

Padma Andhe   39:37
Yeah, the mock activities, it's for Rob, so he can take it and he can report it. So those are all the steps that we are completing every day for the Marc Zero.

C-Bert Jansen   39:50
Yeah, so yeah, the files are not relevant. If I upload a new version, I can remove the old one, and then only the ones which are relevant remain.

Padma Andhe   39:59
Okay. Yeah.

C-Bert Jansen   40:00
Yeah, just, just also for your information, there's this four-digit number in front of these files that will always be the prefix of the type of file I'm exporting.

Padma Andhe   40:08
Mhm.

C-Bert Jansen   40:08
So if I have a new one, it's going to be the 1080, the 1017, the 1090. So these three are going to be.
The files from for the reconciliation, that's done by...

Padma Andhe   40:19
Yeah.

C-Bert Jansen   40:21
by Julian. The end goal of these files as well, because this is just an extract, is that I can compare then again against what Rajinder was initially transforming. So the output of that transformation versus what then is in the system.
I mean, with that first thing.

Padma Andhe   40:39
So let me ask this one. So what's there on the work extract and on the PPWK plus 2 extract?

C-Bert Jansen   40:46
Yeah, that's what I can explain. So the first one we looked at, that's the work extract, that's PPL plus zero. That's all the new work items in the dev environment. So each of them have a work ID, a title, and more columns with dates and attributes. So that's what.

Padma Andhe   40:53
Yeah.
Okay.
And this is only for business with tech initiatives, right?

C-Bert Jansen   41:08
all the initiatives from production. So, because the rules are the rules are applied for mock one, which is was this movement of all the initiatives from production, they all were moved under the the to take take and work parent, but all of them are currently in the in the sandbox too. So, if we start over.

Padma Andhe   41:10
All initial.
Mhm.

C-Bert Jansen   41:28
That's totally different based on what Max is going to explain to us. So, that's actually what I've done. I've taken all the strategies from production, which are initiatives, all the strategy items, regardless of type, regardless of execution type, and I've created them as work items, just...

Padma Andhe   41:32
Okay.
Mhm.
Mmh.

C-Bert Jansen   41:46
To test if it can handle the volume and how long it would take, but this is going to change. So, at the moment, these are all the all the all the initiatives, so including the business with tech ones, also the other times.

Padma Andhe   41:59
Okay, got you.

C-Bert Jansen   42:00
That's what the work file is. The other one...

Padma Andhe   42:04
And it does it include all the flow type and everything that was provided by Rajinder.

C-Bert Jansen   42:08
See.
I finger out of flow type, because it, because it was there, it is there, it looks like, yeah, this is there, this one. So, part of that upload I'm doing now is that I'm sharing because Rajinder yesterday or no, yesterday he updated the the logic for the flow type. Now, I'm actually ******* a column called flow type without the...

Padma Andhe   42:18
Okay.
Yep.

C-Bert Jansen   42:31
Post fix like state step one or or or transformed that that one is now just called flow type, therefore I was able this morning to then upload the correct flow type to to that, and that's what you're looking at now, so yeah.

Padma Andhe   42:38
Yep.
Perfect, yeah, and the stage is also set to the.

C-Bert Jansen   42:49
Yes, and you will notice immediately because that was something that Max saw yesterday. L5 was there, that's no longer there because that's also something I believe was fixed. You still see these L5s in these results because they were partially imported again after I run the export. So that will be that will be gone because I believe it's now fixed.

Padma Andhe   42:50
New stage.
Okay.

C-Bert Jansen   43:09
Uh, and then the other ones you see there, there are more values now, as you had yesterday, is that what you think?

Padma Andhe   43:09
Okay.
And there are some blanks also though, so what are those blanks? They're probably not the business with tech epic, sorry.

C-Bert Jansen   43:22
Yeah, probably it's happening because of that. You see your work type is always tech-enabled intake. I'm not sure what other column would tell us what type of demand it was or what demand or type of initiative it was. But yeah.

Padma Andhe   43:36
If, if you have the only thing.

Weiss, Max J.   43:36
It'll, it'll vary, it'll vary, it's in my code.

C-Bert Jansen   43:40
Yeah, so that that that that's something that that your call would explain, absolutely, so sorry.

Padma Andhe   43:41
Okay.
The old demand type is here though, right? Bert in your output, that is another thing I wanted to check the.

C-Bert Jansen   43:51
OK, the old demand type can be matched with with the new demand type and it's no longer in the in the export and the outputs from Rajinder, it's not going to be.

Weiss, Max J.   43:52
Good.
Okay.

C-Bert Jansen   44:00
I think.
No, it's not Padma.

Padma Andhe   44:05
So there is no demand type at all.

Weiss, Max J.   44:05
Yeah, it at some point, it's probably renamed Legacy, and then it's dropped off, so...

C-Bert Jansen   44:12
Yeah, it's still called demand type, but the values in there might not be matching the new dropdowns.

Weiss, Max J.   44:17
Yeah, well, the old the old demand type is going to just be dropped off, right? And then the like the entire column and then it'll be replaced with like the values themselves aren't going to be changed. It's literally a completely different structure. It can't be used to map from one to the other. So it would be the.

C-Bert Jansen   44:18
So.
Yeah.

Padma Andhe   44:23
Okay.

C-Bert Jansen   44:32
No.

Padma Andhe   44:35
Mmh.

Weiss, Max J.   44:39
the deletion of the old legacy demand type once it's done being used. And then...

C-Bert Jansen   44:44
And those are the intermediate steps to then to then recalculate it. So to confirm what what actually is being used as a new structure, I should find it here. So if I have the man type, it's going to be WR2. That's what it's currently still set to. Is that correct?
The the name.

Weiss, Max J.   45:01
WR2 does not equal WTAR2 from source to target. Full stop. WR2 is still going to be used in the target, but the values are unrelatable in any way. Like I couldn't write 5,000 steps to try and turn
the source data of biz with tech to like right now I think the new work or demand types are.

C-Bert Jansen   45:26
So...

Padma Andhe   45:29
The new demand types, yeah.

C-Bert Jansen   45:30
So, let's scroll them, let's scroll them on.

Weiss, Max J.   45:31
Like value bundle, they they don't relate at all.

C-Bert Jansen   45:34
Okay, just answer this one question. So, it's called demand time in the target. So, in the app, so what's the what's what is what is this entirely new structure? Which one is that? Can you tell me its internal ID or or what I should be looking for?

Weiss, Max J.   45:42
Yes, agreed on that.
You have to create, you have to manufacture it from a series of, I can show you the code of how that gets made.

C-Bert Jansen   45:57
I just would like to know the name, that's all. I can look it up.

Weiss, Max J.   45:59
There's no, there's no source. It pulls, it pulls from four or five different sources as well as it pulls from the production. It's different if it's production, if it's an initiative versus production as an epic. There's no data that will help you. It's all series of connected.

C-Bert Jansen   46:04
Ohh yeah.
Yeah.

Weiss, Max J.   46:19
Intertwined steps.

C-Bert Jansen   46:21
Yeah, I know, but the thing is, where does the value need to land to into the target system? Because if it's still called demand type, that's fine. That's all I needed to know then.

Weiss, Max J.   46:26
Yeah, it'll.
Yeah, yeah, it's eventually going to be called demand type, but it's going to be sourced from a bunch of other fields as opposed to the previous demand type.

C-Bert Jansen   46:32
Yeah, okay.
Sense, yeah.
Just one moment, I just wanted to connect again to send Ops to just knock me off.
So in the amount type, I should then see all the values which are then transformed with all these steps.
And I was just wondering the values I go back from agenda just to confirm if these are the values. These are the three values you then want to see in your.
In the direct, right? Okay.

Padma Andhe   47:08
Yes, yeah, that is the new demand type. Those 3 are the new demand types.

C-Bert Jansen   47:15
And those are entirely different from the ones in production.
Local enhancement, life cycle management. So these are deactivated.
So these are the old ones, right?

Padma Andhe   47:27
Yes.

C-Bert Jansen   47:28
Okay.
That's clear. Thank you.
Okay.
So to revisit your question, Padma, what are the files you were looking at before? So there's PPL plus one, that's the second one.

Padma Andhe   47:42
Mhm.

C-Bert Jansen   47:43
That's going to be all the items in a plan for a work item at level PPWK plus one. So these are typically going to be your execution packages.

Padma Andhe   47:51
Mmh.

C-Bert Jansen   47:57
Do you have one open?
Here.

Padma Andhe   48:02
Yeah.

C-Bert Jansen   48:03
So, execution package epic one. So, you'll see in the name column epic one and on this execution package is the execution type. In fact, that's what you see on an execution type. The pledge you see is starting from from one through like.

Padma Andhe   48:10
Yeah.
Mhm.

C-Bert Jansen   48:20
That's the order of the of the items. So if you have all of them, you see epic, epic 2 is the second one and so on. This number is...

Padma Andhe   48:27
So this one, how does it tie to the parents? So is there a work ID here?

C-Bert Jansen   48:34
I could add a work ID, but I have added the work sequence ID. That's here. So for instance, if you want to know this line.

Padma Andhe   48:43
Mhm.

C-Bert Jansen   48:44
What's the what's the work item? What's the parent? Have a look at work sequence ID and then I could I could just look it up. That's not a problem. So, I go to the to the other file which is the work file that has the all the works in there, and then there's a there's a work sequence ID as well. It says work sequence, but it's the column title is work sequence ID.

Padma Andhe   48:49
Mmh.
Mhm.
Okay.

C-Bert Jansen   49:05
And then you could pick it up, so that's why you do this, and it's not sure, no matches.

Padma Andhe   49:05
Gotcha. Okay.

C-Bert Jansen   49:11
I understand there might be something going wrong here, but this is the value you should be looking for, and then generate new extracts after the meeting, because there's apparently a problem now, but it should then be visible through this through this column work sequence ID and say it would have been this one, then you also have its name.

Padma Andhe   49:22
Okay.

C-Bert Jansen   49:29
So.

Padma Andhe   49:29
Gotcha. Okay, so that's what we are looking at in terms of what is the parent for these epics, right?

C-Bert Jansen   49:37
Right, so...

Padma Andhe   49:38
And, but however, the elevated epics are missing here because we don't have the life cycle.
management and the local enhancements epics as the elevated epics.

C-Bert Jansen   49:53
Yeah, so, so.

Padma Andhe   49:54
You get what I'm saying, so maybe that's what is so.
How would we know which ones are those, right?
for us to validate.

C-Bert Jansen   50:05
So, that's something we can only, you could already theoretically see then, and then you will be able to find it in this list of the epics. It will be there additionally under the, it will be items below line, below this line.
which are done the, or it's going to change of course, the number is going to change, but there will be a separate section which is done, no longer initiative here, but Epic, the external.

Padma Andhe   50:27
Yeah.
Yeah, so that's why, I mean, I think maybe you're not finding the parent because it's not an initiative. It's probably the local enhancement and lifecycle epic, which has not been elevated yet.
in your first list.

C-Bert Jansen   50:53
Going to add the work parent to the to the work extracts.

Padma Andhe   50:57
Yeah, yeah.

C-Bert Jansen   50:59
Uh, and then a lot of things like the column schedule finishes misspelled, so that's the things I have to still do.

Padma Andhe   51:06
Okay.

C-Bert Jansen   51:09
Anyway, the that's all add, so you'll have another column which is which is here when we done have the additional column which which will still have to be add that it is the execution type.

Padma Andhe   51:21
Mmh.

C-Bert Jansen   51:22
So the execution type for all of your initiatives will be, I'm not sure what they will be, that's what I will see in the logic of.

Padma Andhe   51:30
Max, yeah.

C-Bert Jansen   51:30
Max, so, so one of them will have will be either be epic, but then will be will appear in this list as an epic, while the other ones are like a demand bundle, and that way is then gives you the opportunity to then distinguish between the two.

Padma Andhe   51:38
Mhm.

C-Bert Jansen   51:46
But at the moment, that's missing, so therefore...

Padma Andhe   51:46
Mhm.

Weiss, Max J.   51:49
Yeah, I, it's there, it's in my code now, but yeah.

Padma Andhe   51:54
Okay, got it.
So, Rajinder, that would be the...
I don't know, like how we can separate that transformation, but that execution type is needed for us to run the script, right?

Weiss, Max J.   52:10
Do we want to like go through the present stone and part like?

Padma Andhe   52:13
Yeah, please.

Weiss, Max J.   52:17
The only way forward is to start understanding what I built.

Padma Andhe   52:24
Yes, I don't disagree with that at all. Okay.
And then the line breaks, you weren't able to figure out anything, right?

C-Bert Jansen   52:35
No, I still have a look and I wanted to have a look at the at the code with that with the agenda later, but what I found, and I can also, if you want to have a look at that, so, so the result is here, the brief demand description, everything is on one line, line breaks are missing, you're not seeing the paragraphs any longer, so everything is like...

Padma Andhe   52:40
Okay.
Okay.

C-Bert Jansen   52:55
Like this, those line breaks are.

Weiss, Max J.   52:55
It's fine. If we need to modify the code to like artificially do line breaks, then we'll do that too. But okay.

Padma Andhe   53:01
The.

C-Bert Jansen   53:02
No, there's no need to do that officially. So the thing that's happening somewhere in the process, I'm not sure if it's in the code of Rajinder or my code downloading and then later uploading it from portfolios to the target portfolios. But I found yesterday that was somewhere in between, somewhere in between, these are lost. So there's no need to take care. So the value should just be taken directly from
Production and should be stored directly in.
In sandbox, and then in the in the in the dev environment, something is transforming it, removing these line breaks, so that's a bug to be fixed.

Padma Andhe   53:39
Okay. Then one more thing, one last thing. So this is the, before we get into, we do need to see Max's logic and understand it. If you can show me the last one, the tasks one, is it, yeah. Okay.

C-Bert Jansen   53:40
Um, yeah, and then, and then...
And.
Yes, I was about to. Yeah, so this is this file as the as the PPWK plus two items. There is a parent sequence ID, which is pointing to the other file, which is PPWK plus one. So as the hierarchy then is pointing to.

Padma Andhe   53:58
Yeah.
Yep, mm-hmm.

C-Bert Jansen   54:13
The the to the the parent there, so this this this this number should appear here. Let's just try if I can use the auto filter because I have to check what what just happened with this alone as well.

Padma Andhe   54:25
Yeah.
So, Bert, I'm not able to understand this one. So epics and tasks are going to be PPWK plus 2, right?

C-Bert Jansen   54:31
Awesome.
That's how it's currently set up, but I understand this is going to change, so just a moment.

Weiss, Max J.   54:41
No, that's absolutely true. They are all at the PPWK plus 2.

Padma Andhe   54:46
Yeah.

Weiss, Max J.   54:47
With the exception of the duplicates of the local enhancements, those will also be at PPWK plus zero.

Padma Andhe   54:55
PPL plus 0 and also, yeah, correct. Those 2 epics will be PPL plus 0 plus, those are called the elevated one, and then they will also exist in the PPWK plus 2. So that's why I'm confused here when we say tasks are at PPL plus 2, but not epics. They should be in PPL plus 2.

Weiss, Max J.   55:01
Yeah.
Yeah.
Yeah.
Yeah.

Padma Andhe   55:15
Also.

Weiss, Max J.   55:15
Yeah.
Let's review the Word document. It'll help.

C-Bert Jansen   55:17
Yeah, if if if it's is it if it's.
Yeah, okay, if you have already determined in your document how these prefixes should be called, I can change it. I just made up like dev work and dev task, so if it's so if it's not not the right name there, I'll change that, so I'm happy to do that.

Weiss, Max J.   55:30
Yeah.
Yeah, well, we can work through that. Why don't we take a three-minute break, and then I'm going to refill my coffee, and then let's get through it. I'm expecting this entire effort to be no less than an hour and a half to go through this.

C-Bert Jansen   55:40
Yeah.

Padma Andhe   55:43
Yeah.
Yes.

C-Bert Jansen   55:49
Absolutely. I need a break as well.

Weiss, Max J.   55:56
Wright.

Padma Andhe   55:57
It.

Weiss, Max J.   56:00
With me that.

Padma Andhe   56:00
Bert, you good with that?

C-Bert Jansen   56:03
I'm just taking notes here for myself, but I wanted to have a look again at these line breaks.

Padma Andhe   56:05
Yes.
Yeah, yeah. Continue doing that and.

C-Bert Jansen   56:12
Yeah, the thing is I can, because I've now on the screen, I can directly show what's going on.

Padma Andhe   56:18
Perfect.

C-Bert Jansen   56:19
I just wanted to verify, actually.

Padma Andhe   56:20
Thanks.

C-Bert Jansen   56:22
If I ever disorders the work items, OK, OK, I'm just gonna put like...
A quick query, and then I can show a gender immediately, I think, what's going on.
It's just the mapping. OK, this is attributes thing. I'm going to look up one specific work brief demand description.
Oh no, these aren't strategies. Yeah, got me. It's a strategy attribute.

Padma Andhe   56:51
Yeah.

C-Bert Jansen   56:54
Just the thing here to select an asterisk, I'm just showing everything which is in that table.
And then I can have a look.
To what the actual ID of the fill was.
And.
Here, this one.
So the idea is strategy description. So I have all the strategy descriptions. So if I copy out this one, there is the ID of the initiative, the initiative sequence ID. I find that everything is on one line now.

Padma Andhe   57:32
Mhm.

C-Bert Jansen   57:34
It might be that my that the original is actually correct, but I'm just checking what's what is happening now. Looks like...

Padma Andhe   57:40
My my only thing with with your extracts right now, Bert, is my I understand PPL + 0, which are all the initiatives that you're bringing in, right?

C-Bert Jansen   57:48
Yeah.
That's this one, F.

Padma Andhe   57:52
I don't understand PPWK plus one because what are what is PPWK plus one? It should be.

C-Bert Jansen   58:01
So, what you get is a list of every...
These are actually tasks, we call them tasks, for every item on this level. If we go into every work item and we take a list of all the execution packages, which is just a level below, directly below the work item, all of these are in PPL plus one. And then you have also that third file, which is PPL.

Padma Andhe   58:13
Mhm.
Okay.

C-Bert Jansen   58:26
plus 2 is going to take everything, for instance, from line 3 to 8. So these lines, which are a level deeper within the workflow breakdown structure.
And those people are lost, too.

Padma Andhe   58:39
So, basically, PPWK plus one is just the execution package name, right?

C-Bert Jansen   58:45
Yes, the name of the execution package and then some more columns like execution type and the dates you have there as well, like these schedule start, schedule finish dates, if they are available. Otherwise, it's just blank. But the columns are there, as you can see here on my screen background.

Padma Andhe   59:01
Oh.
Got you.

C-Bert Jansen   59:04
So, that's what that is, and then the list, the PPR plus two, does the same format, but it does an additional apparent sequence ID, and that's pointing to the PPR plus one.

Padma Andhe   59:09
Yeah.
Oh, got you, which is the execution package it's pointing to.

C-Bert Jansen   59:14
Thanks.
Yes, so this is how you can then relay to the execution package, so back from the.

Padma Andhe   59:22
Okay, what is the epic in the execution? So I thought there'll only be execution package number one, execution package #2, like that, right? Like what is the epic that is showing? See, you see the execution type, it's showing as epic. Why is that showing as epic?

C-Bert Jansen   59:37
Yeah, so...
That's what I can explain. So, what you what you look at is is 2 things: when you have when you have this item, it's got like execution package colon epic, but what actually happens here is it's going to display 2 two things, so there's a name that's just what's what's after this semicolon.

Padma Andhe   59:44
Mhm.
Okay.
Mhm.

C-Bert Jansen   59:58
Epic one.

Padma Andhe   59:59
Mhm.

C-Bert Jansen   1:00:00
So that's there, but it also shows you the corresponding execution package. So what we call an execution package is actually called Epic Number One.

Padma Andhe   1:00:10
Mhm.

C-Bert Jansen   1:00:11
But because the execution and because the execution package is the current execution type, it will appear like this in the extract. Execution type is its own column, and the task name is just the name. So it's not concatenated together. They're not combined as one value.

Padma Andhe   1:00:32
Ohh my God, this is...

C-Bert Jansen   1:00:32
No, that's all.
Yeah, so for instance, if I click on, if I click on the application on it, then you see you can just add it to name, so that shows that's just information, like it will just show you like the execution type and then, and then the name together in this field called name.

Padma Andhe   1:00:39
Yeah.
Mhm.
So why is everything being called Epic, Epic GTN? It's not really Epic, right? But because it's in the work structure, is that why it's being called?

C-Bert Jansen   1:00:57
But...
It's called like this because remember we take a copy of a template and the template is defined that way. So if the template needs to be adjusted, we can do it, but it's coming directly from the template.

Padma Andhe   1:01:06
Ohh.

Weiss, Max J.   1:01:12
Sorry, there's, yeah, Padma, just for, I know name is what you want to use right now, but there's another field that's just called like work name, which excludes the colon, like the architecture task and colon and stuff.

Padma Andhe   1:01:26
Okay.

C-Bert Jansen   1:01:27
No.

Weiss, Max J.   1:01:28
Like that, that that is that is not needed to be shown if people like when people do extracts, they could choose a different column.

Padma Andhe   1:01:33
Yeah.

C-Bert Jansen   1:01:36
It becomes clear that.

Padma Andhe   1:01:36
Yeah, Bert, can you do that because that's confusing for...
Anyway, but yeah.

C-Bert Jansen   1:01:41
So, I'm doing that already, I think. I think Max mentioned that that we just want to see the work name.

Weiss, Max J.   1:01:42
OK.

Padma Andhe   1:01:47
Yeah.

C-Bert Jansen   1:01:48
And that's what's currently happening. So there's epic one, and that's just the name. And then you have like the execution type, which is just in front, I put it in front, actually, that the order of the column would make it clear that it was actually an execution package looking at.

Weiss, Max J.   1:01:48
Yeah.
Yeah, like, if you do grid view or like the column view, there's gonna, you can open up another column.

C-Bert Jansen   1:02:04
Yeah.

Weiss, Max J.   1:02:09
called work name and that will not.

C-Bert Jansen   1:02:10
Oh yeah, I would actually exist in the application. I wasn't aware. Okay, let's see if I can. There's work status. There's also a work name then.

Weiss, Max J.   1:02:19
Yeah.

C-Bert Jansen   1:02:21
Yeah, I don't have an I don't have my own column set yet, but I could create it. Let's see.

Weiss, Max J.   1:02:21
It.
Yeah, just copy it.

C-Bert Jansen   1:02:31
Yes, there is one. You're right. So essentially what you say is I can add this as a column just next to execution type.
And then it will just show Epic Epic Number One.

Weiss, Max J.   1:02:39
Sure.

C-Bert Jansen   1:02:44
in the grid.

Weiss, Max J.   1:02:47
Yeah, yeah.

C-Bert Jansen   1:02:49
So, and that's the value that's currently being displayed in the in the extracts. Yeah, you're right, that's how it looks like.
So we have execution type and we have work name.

Padma Andhe   1:03:00
Okay, that sounds great.

C-Bert Jansen   1:03:02
and as you can see indeed, it's execution package, which is execution type, colon, what's in the work name, and that's being displayed in the name column. And on my extract, I have an execution type column and a work name column.
So that separated again.

Padma Andhe   1:03:19
Justin.

C-Bert Jansen   1:03:21
So it looks like.

Weiss, Max J.   1:03:22
You guys didn't take a break. Do you guys want to take a break and then?
Reconvene.

C-Bert Jansen   1:03:27
Yeah, yeah, we can, we can, yeah, we could at the top of the hour, but it's almost one hour, so I was still looking at, and it, and it looks like that there is a mistake in the code, which is taking the long text values, and I still need to adjust that, so I think it turns out that Rajinder was right. It's somewhere happening in the view.

Padma Andhe   1:03:44
Good.

C-Bert Jansen   1:03:47
he's reading. So that's something I can fix maybe. How long would you like to take a break?

Padma Andhe   1:03:51
Okay.

Weiss, Max J.   1:03:55
I don't need a break, I just did. It's mostly for your guys' benefit.

Padma Andhe   1:03:56
Ohh.
Can we take like a 10 minute break? Would that work for you? Would it be too late for you? It's all dependent on you, but because you're the one that is good.

C-Bert Jansen   1:04:10
Oh.
Oh, actually, I can postpone the, I can postpone the look into why the line breaks are removed. Otherwise, we can just start right now. It's fine.

Padma Andhe   1:04:22
Okay.

C-Bert Jansen   1:04:23
No.

Padma Andhe   1:04:26
We can start right now. I'm good with it. I don't know about Rajinder. You good with...
Be continuing.

C-Bert Jansen   1:04:36
So, what'll?

Weiss, Max J.   1:04:37
Yeah, who's gonna absorb? Yeah, who's gonna absorb it? That's the ultimate goal, right? Is it Bert? Is it regener? Is it a combination?

Padma Andhe   1:04:45
It's a combination, I would imagine, right? Because there's also transformation in that. Rajinder, I need a response, please, if you're here.

C-Bert Jansen   1:04:45
Let's go from mute.
I think so, as well.

Weiss, Max J.   1:04:51
Yeah.

Padma Andhe   1:05:01
Let's just go ahead.

C-Bert Jansen   1:05:03
Hey, Max, here's a question. I would like to share it on my screen so that I can navigate the document while you're explaining. I would like to understand which one is the latest. I see there is version 6. Is this the one you shared one minute ago or updated? This one? Okay. I'm going to make a copy of your item on that.

Weiss, Max J.   1:05:09
Yeah.
Yeah, V6.
Yeah, um, let's let let me make a quick copy of it.

C-Bert Jansen   1:05:23
Okay, okay, I'll wait just a second.

Weiss, Max J.   1:05:26
For.
Let me get it's just gonna be called V6 for viewing purposes.

Padma Andhe   1:05:32
The.

C-Bert Jansen   1:05:32
I know you wanted to have like a copy, but what I wanted to do, I wanted to do like download and then open it up on the on the server.

Weiss, Max J.   1:05:39
Yeah, if you, if you can, by all means.

C-Bert Jansen   1:05:42
And there's no need for that viewing copy, but still, yeah, good.

Weiss, Max J.   1:05:44
I'm gonna make it anyway.

C-Bert Jansen   1:05:46
No, please.

Padma Andhe   1:06:03
Can I be right back guys? I will just need to take a bio break and I'll be back.

C-Bert Jansen   1:06:09
OK.
I continue.
Download, which is not happening.

Padma Andhe   1:06:15
Yeah.

C-Bert Jansen   1:06:17
How does that?
Be back in one minute.

Weiss, Max J.   1:06:44
Okay.

C-Bert Jansen   1:08:27
The.
Okay, I'm going to open your document.

Weiss, Max J.   1:08:36
Yeah.

C-Bert Jansen   1:08:37
I was just checking about these line breaks. There's nothing removing line breaks, so that's still a mystery.
I.
F.
One quick question, Max. The prefixes for tasks are work items in dev.

Weiss, Max J.   1:09:39
Yeah.

C-Bert Jansen   1:09:44
Kind of see them somewhere, so looking of the...

Weiss, Max J.   1:09:46
Uhh...
Yeah, let's, let's.
I go to the final outputs and you can see which all the valid options at the end.

C-Bert Jansen   1:09:56
Okay, which is so.
It doesn't no longer working.

Weiss, Max J.   1:10:02
some kind of error here. I don't know what happened.
It.

C-Bert Jansen   1:11:24
Okay, do I need to activate something to see the power query? I believe it was here, but I might be wrong.

Weiss, Max J.   1:11:32
Um...
Let me see your screen.
Yeah, you can just be in the V6.
Yeah, just go to enable content.
In the in the banner, yeah, and then you'll just go to queries and connections.

C-Bert Jansen   1:11:58
Oh, this one, yes. That should bring up this one.

Weiss, Max J.   1:12:02
Yeah, that that'll bring up all the queries.

C-Bert Jansen   1:12:05
Right.

Weiss, Max J.   1:12:08
Okay.

C-Bert Jansen   1:12:08
Cannot connections.

Padma Andhe   1:12:09
Max, I have one more news break to you. I don't know if that will change some of the logic you've already written, but remember the business.

Weiss, Max J.   1:12:19
If we're getting the work hierarchy, yeah, that'll that like the domains and be used, yeah, that'll still impact this, but that's only at the top layer.

Padma Andhe   1:12:27
No, no, no, not the domains, not the domains. I'm talking about the, you know, the business demand stage logic that they provided previously. They changed that one more time. So I have the new logic that they finalized. I can put that on the chat.

Weiss, Max J.   1:12:42
Okay.
Uh, save it for later. Bye.

Padma Andhe   1:12:47
Okay.

Weiss, Max J.   1:12:48
Like.
Put in an email, time the email to send in an hour and a half.

Padma Andhe   1:12:52
Will do.
Yeah.

Weiss, Max J.   1:12:56
Okay.
Alright, let's let's start with the document, the the the Word document part, OK?

C-Bert Jansen   1:13:07
Yeah, those those got shared over email yesterday by you, I believe, and then yeah, those I can open as well. I don't have it at the time, just a sec.

Weiss, Max J.   1:13:12
Yeah.
Do you want, do you want me to load?

C-Bert Jansen   1:13:19
That was actually is actually better than I looked, then I can copy-paste stuff, so let's see.

Weiss, Max J.   1:13:24
Yeah.

C-Bert Jansen   1:13:27
This is wrong. Stop sharing for a moment.
See, close.
Um, yeah, the the uh Padma forwarded it, so there's two documents, ETL guides and all code dot doc X.
So I'll start with your ETL guide, right?
See.

Padma Andhe   1:13:54
What Max has provided? Max, is that the ETL guide that we need to look at first? Or which one? Yeah, okay.

Weiss, Max J.   1:14:00
Yeah.

C-Bert Jansen   1:14:01
I got it here.
Oh, I like to write the...
outline is a thing, no, sorry, just a moment. I'm trying to find the, I have like the index.
I was on the review.

Weiss, Max J.   1:14:22
Okay, let's just go to the diagram.

C-Bert Jansen   1:14:26
We just...
Where in the middle, further down, OK?

Weiss, Max J.   1:14:29
Somewhere towards the middle to back, middle to bottom.

C-Bert Jansen   1:14:34
This, this guy, okay, yeah.

Weiss, Max J.   1:14:35
Okay, okay.
We're we're starting this is this is 101.
Class, OK.

C-Bert Jansen   1:14:44
Okay.

Weiss, Max J.   1:14:45
All right. I ask that our questions be more, how does this work as opposed to the tactical item of flow type and every specific thing. Okay.

C-Bert Jansen   1:15:02
So please explain how this works because this is something I'm seeing for the first time and it does not look like something I've seen before. So it's custom built for this purpose, I believe. So.

Weiss, Max J.   1:15:13
Yes.
Okay, so if we start out with the static area, there are a couple of things that I use to, like the work hierarchy is something that will start out like the sequence ID of the initiatives or the PPWK plus zero.
That's how I use the work hierarchy. It is a download straight from a demo for.
of the work hierarchy and it is used for doing a search against the domain.
To get the sequence ID of the of the either confidential branch or the private and confidential branch, the domain, it's the initial that is used.
To fit to do a lookup against to get the sequence ID of how it gets placed. OK.

C-Bert Jansen   1:16:08
Okay.

Weiss, Max J.   1:16:08
Number 2, Prod Fields.
as well as there's some other ones like dev fields and SBA fields. I use this to, at the very end, make sure that my...
There actually is a target field, so dev fields really. I use this to say, look up the English name against the actual database's list of attributes. If you couldn't find a match, I know that something's wrong. Okay, static. The remover slash renamer ones.

C-Bert Jansen   1:16:42
Okay.

Weiss, Max J.   1:16:45
For many different steps.
Rather than...
So there's, in the beginning, I may do some initial renaming. Throughout the code, I may be doing renaming of certain attributes, not the values, but the attributes. Or at the very end, once it's all done, such as the stage cleanup thing, we rename.
We get rid of the old stage junk and we replace it with the new stage. Remover, same thing. Remove attributes at the very beginning, remove attribute or remove attributes at the very end once they're no longer needed. SVA helpers is similar to that actually.
You can think of actually those things, things again, their helpers there.
one to three tables that rather than having write down delete this, delete this attribute, delete this attribute, delete this attribute, it's a table lookup to say just do.
do removals of any time you find this attribute. And that is used per either at the incremental step or at the end with the PPWK plus 0. Okay, so that's a static, right? Sources.
I needed the Rosetta Stone to produce one table that contains...
See if I can grab it. One table that contains...
The data source.
right, which is like prod in it, the index, which is prod in it plus the sequence ID, the legacy demand type, the legacy execution type, the disposition that says, hey, this is going to be removed eventually. It's old sequence ID, so.

C-Bert Jansen   1:18:32
Mhm.

Weiss, Max J.   1:18:44
excluding the index, just the old sequence ID. The new dev sequence ID, so when it goes into dev, what the new reciprocating ID is actually in dev, and then the parent index, all right?

C-Bert Jansen   1:19:01
I'm going to quickly move this one to the side, because I want to take some notes and also open up the Excel on the other on the other side.

Weiss, Max J.   1:19:08
Yeah, yeah, why don't you pull up the Excel and go to the Rosetta Stone just so you can see everything I was just referring to.

C-Bert Jansen   1:19:14
Yeah.
Adjust this, not just a bit.
Much a bit something like this.
To the site, we have like this.
This file, I think I can, this is this, I think I can close Power Query and just have a look at the individual sheets in your Excel, right?

Weiss, Max J.   1:19:36
Yeah, you for, yeah, for now you could just do that.
So go to the worksheet called, I think it's just called Rosetta Stone. It's somewhere in the middle or end. It's going to be a, yeah, it's Rosetta Stone underscore Rose.

C-Bert Jansen   1:19:47
Is it, is it in the?
Yellow.

Weiss, Max J.   1:19:54
Green. It was at the beginning.

C-Bert Jansen   1:19:55
Green.
Okay.
Yeah, it's difficult to navigate because you can just see part of it, so that was just been paused that I know here.

Weiss, Max J.   1:20:01
BAYAT.
Yeah.
Okay.

C-Bert Jansen   1:20:08
There's still a filter applied. Do we have to keep it?

Weiss, Max J.   1:20:11
No, get rid of the filter, you can.

C-Bert Jansen   1:20:14
Yeah, there's other different types, K. and that matches to that there as well.

Weiss, Max J.   1:20:16
Yeah, yeah.
So yeah, just do data and then you see in the sorting filter. Yeah, you could do it. OK. So again.
This is my ult, I do all of the hierarchy lookups against this.
Okay, I mostly care about the index.
I also use the demand type and legacy legacy for.
Some of the logic in the removals or the or the lookups.

C-Bert Jansen   1:20:44
Thanks.

Weiss, Max J.   1:20:46
But ultimately I also use the disposition so that when we...
This is independent of the transformation. So this Rosetta Stone tells me at some point I need to remove this initiative or epic or whatever it is, right? So this position will be referred upon in the transformation steps, but I keep it here.
because I want to...
make this a universal lookup, even if there's nothing left to look up against anymore after it's removed in the transformations themselves. And then the final column that's useful is the parent sequence ID, which is how I identify
like the old demand type.
Right? Right now, you're seeing parent index for the numbers if you scroll, but that's just because it's the work hierarchy. If you scroll down, you'll start seeing it showing the index.

C-Bert Jansen   1:21:48
Ryan.

Weiss, Max J.   1:21:48
Of its pair.

C-Bert Jansen   1:21:50
Yeah, so this does the combination of the sequence ID of the epic and production, yeah.

Weiss, Max J.   1:21:56
Yeah, OK.

C-Bert Jansen   1:21:56
this prefix.

Weiss, Max J.   1:21:58
So, the Rosetta Stone is created from a couple of, so you see, you see in the query and connections, you see prod underscore in it, prod underscore epic source, and.

C-Bert Jansen   1:22:14
No, this, this, this one in red here, right?

Weiss, Max J.   1:22:17
No, no, no, no, yes, but in the query itself.

C-Bert Jansen   1:22:17
Is it the transfer?

Weiss, Max J.   1:22:22
Um, go like, do you see the highlighted green Rosetta Stone?

C-Bert Jansen   1:22:24
So, you mean you're on the right way of your different queries? OK, yeah.

Weiss, Max J.   1:22:27
All of those, all of those connection only things.
I guess pretty much all of those feed into Rosetta Stone at the top.

C-Bert Jansen   1:22:40
So, this is a so the the union of the sets into the reset the stone, that's what I understand. OK.

Weiss, Max J.   1:22:46
Yes.
Yeah.
SBA underscore task source should it should also be just be connection only, but that's fine. It all all of those, if if you add every single row from all the other ones, you get 6700, 67,303 rows.

C-Bert Jansen   1:23:09
Yes.

Weiss, Max J.   1:23:11
Okay.
Plus the hierarchy, so...

C-Bert Jansen   1:23:17
Okay.

Weiss, Max J.   1:23:19
Plus the work time. OK, alright, now go to the diagram. What am I doing?
So in the diagram, I'm taking everything I just said, I'm taking from those purple and I'm taking from the green.

C-Bert Jansen   1:23:26
And.
You're coloring these greens because these are coming from sandbox A.

Weiss, Max J.   1:23:42
Yeah, yeah, I use, I use, I use Claude like, and Claude did it this way, and I'm fine with it, yeah, but yeah, prod versus SBA plus the dev. Remember, dev is an important thing because after we do each upload, I need a new sequence ID.

C-Bert Jansen   1:23:43
And then this one in grade, everyone would have.
Yeah.

Weiss, Max J.   1:24:01
So those are also added to the Rosetta Stone.

C-Bert Jansen   1:24:06
Okay, so one of the things I wanted to do while we're doing the migration to SQL or the re-implementation in SQL is like get rid of the requirement of having to have these PPL items. So the sequence IDs can maybe be removed because we cannot just use external keys. But let's see. So, yeah.

Weiss, Max J.   1:24:23
Let us see, let us see. OK, all these make this.

C-Bert Jansen   1:24:25
Mhm.
But, but, but, but the thing is, once we've done the import of all the PPL 0 plus the PPL plus one items, you then have to reload this table because it then contains the sequence IDs and that will then enrich your Rosetta Stone.

Weiss, Max J.   1:24:39
Well, well...
Yeah, well, well, to be clear, again, I want this to be clear. You first need to create the PPL 0 in dev, and then we need to then create dev PPWK plus 1.

C-Bert Jansen   1:24:50
Yes.
Yes.
Yes, that's what I'm doing already in the logic in SQL. So first I'm loading all the work items, PPL0, and then I'm creating all the currently these work packages, but I'm creating PPL plus 2 after that, and then, and then it will allow me to find the parent as well of the work, because we can't create it before.

Weiss, Max J.   1:25:01
Yeah.
Yeah.
Yeah.

C-Bert Jansen   1:25:15
So, it all works.

Weiss, Max J.   1:25:16
Yeah. Okay. So that all goes into the Rosetta Stone, which you see the most important attributes in the orange, right? Now, here's where it's the orange, you would think that it's feeding directly to the red. It's, let me explain red first.
So all those purple prod in its source and everything, those are a very minimalized set of transformations, mostly to get the index in the data source. Okay. It does not include all the other.

C-Bert Jansen   1:25:51
No.

Weiss, Max J.   1:25:54
attribute level changes, nor does it have the hierarchy of its parent embedded in it. Okay, so what I'm doing is those blue ones, those purple ones, those are pulling from the tables that actually comes from the data source. The red ones are also.
The very first step is pulling from that same data source that they're sourcing from. Okay.
Does that make sense?

C-Bert Jansen   1:26:22
So, so, so what I'm seeing, yes and no, so what I'm seeing is that these red items are actually not not coming from the Rosetta Stone, but actually coming from the inner source.

Weiss, Max J.   1:26:33
They're coming from the same first step of prod. Let's do this. Go to in prod init underscore source. Can you right click in the query?

C-Bert Jansen   1:26:37
Hold on.
brought in it this one next.

Weiss, Max J.   1:26:56
Yeah, just right-click and click edit.

C-Bert Jansen   1:27:00
That will open Power Query, and that will help me understand what it is doing, right? OK.

Weiss, Max J.   1:27:04
Yes. So go to the very first step where it says Source.

C-Bert Jansen   1:27:09
And here are the tab source, and then I can go into...

Weiss, Max J.   1:27:12
And do you see in the top where it says, do you see in the top where it says prod underscore extract underscore inits underscore 5? We're pulling from that data source, which is essentially your extract. It's going to be your extract, okay?

C-Bert Jansen   1:27:16
Oh yeah, here it says.
Yeah.

Weiss, Max J.   1:27:29
Now, go to the query.
Prod underscore init transformations. It's like in the middle on the left screen. So you're going to, yeah.

C-Bert Jansen   1:27:39
This guy.
And I will be reading from...

Weiss, Max J.   1:27:44
No, and now go to go to the source, go to the first step.

C-Bert Jansen   1:27:48
OK, so there's a lot happening, yes.

Weiss, Max J.   1:27:51
Yeah, I know, I know. Do you see how it's the exact it's pulling from the same source?

C-Bert Jansen   1:27:57
Okay, so yeah.
So...
So this is just from my understanding, this, this in it one is doing some, okay, it's just enriching in a bit like minimal things.

Weiss, Max J.   1:28:10
Yes.

C-Bert Jansen   1:28:11
Then you have, like...

Weiss, Max J.   1:28:12
It's all just for the Rosetta Stone.

C-Bert Jansen   1:28:14
Yeah.

Weiss, Max J.   1:28:16
Whereas this has some has most of the same steps.

C-Bert Jansen   1:28:18
Not, I'm not sure if it's OK.

Weiss, Max J.   1:28:22
But a ton more.

C-Bert Jansen   1:28:24
Yeah, I think I'm convinced we don't need both, and we can just use this one and stuff, but let's see. There might be a reason why.

Weiss, Max J.   1:28:28
The the the the the reason why I did it this way is because of circular logic with the Rosetta Stone creation.

C-Bert Jansen   1:28:36
Mhm.

Weiss, Max J.   1:28:38
At some point in this query, it references the Rosetta Stone.
Actually, in the prod in it one, it's actually safe, but in the subsequent one of epics or like the PPL plus one.

C-Bert Jansen   1:28:57
Mm.

Weiss, Max J.   1:28:58
Then it created a circular logic train.

C-Bert Jansen   1:29:02
Yeah, so, so then...

Weiss, Max J.   1:29:02
So that was one reason. The other reason was performance. If I did the Rosetta Stone based off all these logical stuffs, even if I did a buffer at the beginning, it's still...
Makes the query performance very poor, even.

C-Bert Jansen   1:29:18
So, start using a relational database, this shouldn't be an issue, so, so we have actually a workaround on top of another one, not to get proper performance, and understand that you did it, so maybe we can square this one away, remove it, I mean, and then, and then, and then it's fine, so...

Weiss, Max J.   1:29:31
Sure.
Maybe, maybe. Let's understand it all.

C-Bert Jansen   1:29:36
That's just what's the opportunity to build the code and like to for this part.

Weiss, Max J.   1:29:41
Yeah, I'm open to suggestions, right?

C-Bert Jansen   1:29:44
So, so what I already have potentially what I already have is this red one for initiatives, epics and tasks, but we have to look what we still have to add, because you have many more steps here and some of them are happening in the code of region apologies again.

Weiss, Max J.   1:29:44
Um...
You?
Yeah, I I've done a lot more transformations.
Rajinder has covered 5% of what's in there.

C-Bert Jansen   1:30:06
Yeah, so I imagine if you say 5%, but the major task is actually the transformation of all the individual columns and attributes, so that does a lot of work.

Weiss, Max J.   1:30:15
That is actually 5% of the entire effort. The final, like the ones where you're just like doing flow type, that that is five, that is 5 to 10%. The real hard stuff is the hierarchy realignments. There's and all the incremental attributes needed to get there too.

C-Bert Jansen   1:30:18
Let's see.
Mm-hmm.
Okay.

Weiss, Max J.   1:30:41
Yeah.
Yeah.

C-Bert Jansen   1:30:42
like the results of these rep ones from him. That's what I understand.

Weiss, Max J.   1:30:46
Yeah, so, so now going to the orange, the red, right? The where there is a connection is so in prod underscore initiative, I do want to know what is the equivalent dev ID for that in prod underscore epic.

C-Bert Jansen   1:30:52
Mhm.

Weiss, Max J.   1:31:07
I do want to know what the parent sequence ID, because I have access to that, so I'm going to do a lookup to the parent index column, and I'm going to find out what is the dev ID of the parent.

C-Bert Jansen   1:31:23
So this is either going to be your work item work parent, or it's going to be, if it's not elevated, it's going to be like the execution package. That's what I understand.

Weiss, Max J.   1:31:36
Yes.

C-Bert Jansen   1:31:36
Or is that still different? Ohh, that's it. OK.

Weiss, Max J.   1:31:38
Yeah, so, so if, well, initiative is always going to be at the L0, PPL0, sorry, the elevator, you can see how prod underscore epic is used as the base transformations, and then we do a filter to just local and lifecycle.

C-Bert Jansen   1:31:43
Mhm.
Yeah.

Weiss, Max J.   1:31:57
Enhancements.
And then we do extra transformations on top of that, and that gets it put up to the PPWK plus zero level.

C-Bert Jansen   1:32:07
Oh.

Weiss, Max J.   1:32:10
The prod like, so prod epic is gonna be PPL plus two, prod underscore task is gonna be PPL plus two, SPA task is gonna be PPL plus two. As far as the PPL plus one creator, if I go down to the middle, the...

C-Bert Jansen   1:32:25
This green box here in phase two, alright?

Weiss, Max J.   1:32:28
It takes straight from SBA as is, and also it takes from the all PPWK 0 creator, and it says, cool, cool, cool, take all that data. Now, just make an execution package for every scenario you found.

C-Bert Jansen   1:32:39
Mm-hmm.
Okay.

Weiss, Max J.   1:32:47
and take the parent ID, like take its index and make that its parent ID.

C-Bert Jansen   1:32:55
So what I understand is it's almost what I'm already doing. It's like I'm creating all the work items. That's your first green box. Then I'm assigning what's the first first execution package to an external ID. Basically marking this is going to be the parent for all the epics and milestones and so on.
and then I'm creating the milestones and the aics. Now, additionally, there's just going to be a subset of these aics, which are going to be created here in phase one.

Weiss, Max J.   1:33:18
Yep.

C-Bert Jansen   1:33:26
And then for phase two, we have to ensure that there is this first execution package, either by copying the template or by creating them manually, or both, in some cases I'm hearing now, and that's fine. And then the latest one, we just have to ensure that we have the masters tasks and epics created, which should be created at PPL2.

Weiss, Max J.   1:33:46
Yep.

C-Bert Jansen   1:33:47
Just them.

Weiss, Max J.   1:33:50
So that's the simplified explanation of the process.

C-Bert Jansen   1:33:54
Of course, there's going to be exceptions, but in general, it's going to be like this.

Weiss, Max J.   1:33:58
Yes, in general, this is followed. All right, so that's how the hierarchies work. Now, to make this all work though, you have to use like certain attributes like confidentiality.

C-Bert Jansen   1:33:59
Mhm.

Weiss, Max J.   1:34:15
To get it into the right initial starting point in the hierarchy, right?

C-Bert Jansen   1:34:19
Mhm.
The work parent, you mean there, right?

Weiss, Max J.   1:34:23
The work, the work parent, yeah. So let's go through, let's go through some of that now. Let's let me bring up the Word document for myself so I can see where I want to go.

C-Bert Jansen   1:34:25
Min.
So it's in that same document, there's where you describe how the work parent is determined based on attribute values.

Weiss, Max J.   1:34:43
Yeah, so...

C-Bert Jansen   1:34:46
On the next page, is it?

Weiss, Max J.   1:34:46
Me seeing the Word doc.
Word document.
Yeah, why don't we start at ID or #2 target hierarchy structure?
This might be redundant with something you already understood.

C-Bert Jansen   1:35:01
Yeah.

Weiss, Max J.   1:35:06
So, um...
Valuable in PPL, in ProdSource, all initiatives become demand bundles, and also all business only become business demand, and that is sourced from the execution type field.
Or, or actually, I think for this one, and pulling from the demand type field.
OK.
For SBA, it just passed through.

C-Bert Jansen   1:35:37
So here, this table, it doesn't mention the prod or so value bundles, they are from SBA also, right?
I can look it up again.

Weiss, Max J.   1:35:47
So the only way value bundles come in is through SBA source.

C-Bert Jansen   1:35:53
Mhm.

Weiss, Max J.   1:35:54
Everything else is at the PPWK plus zero is a demand bundle or or business demand if it's business if the demand type is business only.

Padma Andhe   1:35:59
Correct. Yeah.

Weiss, Max J.   1:36:06
Sorry, the old legacy demand type. I want to be very clear. The old legacy demand type is business only.

Padma Andhe   1:36:16
Correct.

C-Bert Jansen   1:36:16
Yeah, OK. I understand there's a there's a...
demand type defined in production. When we look there, we will find a value called business only.

Weiss, Max J.   1:36:29
Yeah.

C-Bert Jansen   1:36:30
and we find business with deck. Those are going to create those new work items in the deaf environment.
Then, OK, this is how we split it out, and this is then these value bundles, they're also going to create going to be created as new work items within.
Daf.
And then, then you have here with the one with the asterisk, which I think is your first exception. Demand bundles are these, these, yeah, and that's what you explained last time. There is this, these are these two types of.
I'm not sure, again, there was a demand type or work type of Epic. It's also going to be.

Weiss, Max J.   1:37:07
Yeah, in in the from the epics source.
or I guess the PPL, yeah, from the PPL in prod, the PPL level from the work structure, there is a field called execution type.

C-Bert Jansen   1:37:18
Mhm.

Weiss, Max J.   1:37:23
And I use that.

C-Bert Jansen   1:37:23
Ohh yeah, and the execution that was out of these two, right? Jeff here abbreviated.

Weiss, Max J.   1:37:27
Yeah, and again, I mean this very explicitly. We do change execution time. So this is actually the legacy execution time.

C-Bert Jansen   1:37:37
Yeah.
OK, and this then goes to demand bundle, or is this also legacy?

Weiss, Max J.   1:37:45
Yeah, also the demand bundle, yeah.

C-Bert Jansen   1:37:48
Mhm.
Value demand bundle.
OK, I'm not sure why, but these are two different execution types in the future, and now, OK, just just maybe hold all the AI.

Weiss, Max J.   1:38:02
Yep, yep.
Yeah.

C-Bert Jansen   1:38:10
And then you have execution packages. These are syntactic. They're created by ETL. What you mean is actually you apply the template and then it becomes available.

Weiss, Max J.   1:38:12
Yep.
Cindy.
Well, actually, I wrote the code. I actually wrote the code. Remember, like I said, take all the items that you found in PPWK plus zero and copy them and make.

C-Bert Jansen   1:38:19
Or we can try to create a Manuli. Go ahead.
Mhm.
Yeah, and then by definition there will be 1 PPWK plus one item in each.

Weiss, Max J.   1:38:33
Yes, and plus the native SBA ones also take those execution packages as is.

C-Bert Jansen   1:38:43
Yeah, so the native ones are which are which are which this one right? Reap parent the reap oh no, these are the ones which are going to be becoming the.

Weiss, Max J.   1:38:53
In the middle, where in the SBA source, PPWK plus one, that's where I said native.

C-Bert Jansen   1:39:00
Okay.

Weiss, Max J.   1:39:01
Just like take a wholesale from SBA.

C-Bert Jansen   1:39:04
Yeah, OK, I see, yeah, but but what I don't understand from this from this table is you said we have to create like additional execution packages and stuff that stuff from SD.

Weiss, Max J.   1:39:16
Yeah, why don't why don't we go to the why don't we go to the code so you can see? Do you see?

C-Bert Jansen   1:39:22
So, it's not in the UI where we defined the definition of these. OK, yeah, that's it.

Weiss, Max J.   1:39:28
Okay, do you see, let's see, PPWK plus one, they can use, thank you.
Where is my, this PPL plus 0, PPWK plus 1 transformations?
Okay, actually go to the bottom, the primary creation queries and open up.

C-Bert Jansen   1:39:50
Yeah.

Weiss, Max J.   1:39:54
creates PPL1 underscore all.

C-Bert Jansen   1:39:58
And there's going to be a number of steps. OK, here they're already loaded.

Weiss, Max J.   1:40:04
So the first step is maybe, maybe can you go to like advanced editor? It's probably easier for me to read straight from the code.

C-Bert Jansen   1:40:14
Yeah, I see that, because that is a chain of events or slash steps you're doing, and then the thing will actually explain itself. OK, I see.

Weiss, Max J.   1:40:19
Yeah.
SD.
So, what I'm doing, the first step is take...

C-Bert Jansen   1:40:27
Select Rosanne on there. OK, you're filling yourself.

Weiss, Max J.   1:40:28
Yeah, exclude the SBA value bundle ones because that's being held, like we're going to take them wholesale.
from SBA. So the very first step is don't.
Take from SB create underscore PBL underscore all, but don't include the ones that have data source SBA dash DB.

C-Bert Jansen   1:40:52
So, if I understand correctly, this create PPL 0 all is going to contain all work items at PPL 0 level from production and sandbox, and then we are going to remove only the ones which are from.
No.

Weiss, Max J.   1:41:08
The first step is take everything, now that you create PPL plus 0, right? Look at that whole database, right? It doesn't even matter if you create it, honestly, just the code to create it. Now, now, now filter out the ones that you from that create PPL underscore 0 all.
Filter out the ones that are SBA dash value bundles, okay? Because we're going to handle that differently.
Now, create. Now, essentially what you're doing there is you're creating an execution bundle, one execution bundle for every previously initiative or local enhancement slash lifecycle management that was that was.

C-Bert Jansen   1:41:51
So, so you mean this one, right? Execution package, because there is the execution package.

Weiss, Max J.   1:41:57
Right.

C-Bert Jansen   1:41:58
Okay, all right.

Weiss, Max J.   1:42:00
Okay, then we do a couple of things like index, changing it to previous sequence ID. The reason why I change index to previous sequence ID is because when we create the hierarchy,
I need the previous sequence ID.
to be searchable.

C-Bert Jansen   1:42:18
In order to be able to reference to it later, right?

Weiss, Max J.   1:42:23
Yeah, because when we create it, I need in the database, in dev, I need that previous sequence ID to be filled out so that when we do a new download, I can find its parent.
Because index isn't actually going to be a field in dev.

C-Bert Jansen   1:42:39
Yeah.
Okay, and so this is this is this is going to be like the, I'm going to assign an external key which is going to your going to be your previous sequence ID value, and then that task has this value, and we can use that.

Weiss, Max J.   1:42:52
Well, plus.
Plus, plus the plus the prefix, right, ideally.

C-Bert Jansen   1:43:00
Yeah, I know when we said when we say sequence ID and also started doing the Zemo logic, we have like this prefix all the time, whenever we referring to anything from prod or SBA, the prefix is always going to be there, as we agreed, but also the same the same naming, so that we can also match it. Also, I understand once we go to the...

Weiss, Max J.   1:43:09
Perfect.

C-Bert Jansen   1:43:19
the Rosetta Stone, that information actually will be available with the prefix always, and that therefore all the values in the Rosetta Stone will be unique too.

Weiss, Max J.   1:43:28
Yep.

C-Bert Jansen   1:43:31
And then we have this execution package, you add more columns for the execution type.

Weiss, Max J.   1:43:31
Um...
Yeah, I had I had some basic stuff. I wanted its parent sequence ID, too.
is what I think I see add parent sequence ID.
I must be doing something.
Yeah, there I'm just looking for an error.
Um...
Okay, then, so that's all the from prod stuff. Now this next session is for SBA.
And it's just take the data.

C-Bert Jansen   1:44:04
So, so, so, so, so again, we're working on PPL plus one, right? This, this, this line I've highlighted here on the left in the document.

Weiss, Max J.   1:44:13
Yeah, all this create people is all PPWK plus one.

C-Bert Jansen   1:44:17
Yeah, this is this is in order to to generate the code we just looked at to generate the synthetic one.

Weiss, Max J.   1:44:23
To generate this, they always have like up until you see the green text, SBA PPWK plus one.

C-Bert Jansen   1:44:29
Mm.

Weiss, Max J.   1:44:30
Everything above that was synthetic. Everything below that is native.

C-Bert Jansen   1:44:33
To this box.
Okay.
And then, and then we go to the native one. Native, what you call native is just just create the items as is, you're migrating them over from SVA.

Weiss, Max J.   1:44:46
Right.

C-Bert Jansen   1:44:47
Yeah.

Weiss, Max J.   1:44:48
You can't just move them because they need new sequences IDs, right? There's some transformations as well.

C-Bert Jansen   1:44:52
Yeah, that's correct. But still, we're going to keep down the original sequence ID. When you say native, these are the execution packages and execute packages, they live in on PPL plus one, right? In some say, yeah.

Weiss, Max J.   1:45:02
Yes.
Yes, yes.

C-Bert Jansen   1:45:09
Okay, but we still have to then determine what's the parent.
for the new execution package from SBA in the target. And that's what this code is going to do.

Weiss, Max J.   1:45:14
Wright.
Yes, it finds out what the parent is.
Because, like you can see it, work name, index, parent sequence ID.
Like we are now, we're going to translate that parent sequence ID into its dev sequence ID.
Right, and we're gonna use that to place it.

C-Bert Jansen   1:45:37
Yeah.
Yeah, so...
Um, just, just...
Just from understanding functionally how does it work. So you have a PPWK plus one task in sandbox A.

Weiss, Max J.   1:45:55
Mhm.

C-Bert Jansen   1:45:56
How do we determine what needs to be the work item it needs to go under?

Weiss, Max J.   1:46:02
There's a there's a downloadable field called parent sequence ID.

C-Bert Jansen   1:46:07
Ah, it's really cool like this, and that's available in sandbox.
Okay.

Weiss, Max J.   1:46:11
Yeah, I was able to download it directly. Let me see if I can pull it up.

C-Bert Jansen   1:46:17
Yeah, I'll open the sandbox A connection and I can have a quick look as well.

Weiss, Max J.   1:46:23
If I'm in SBA.
Source.
There's a, well, you did create this for me, actually. I...

C-Bert Jansen   1:46:34
The previous one, what was it called? I remember I created one.

Weiss, Max J.   1:46:37
The execute, so the the SBA execution packages source, there's a field called sequence, well, you gave me a field called sequence ID.
So now, you gave me a field called...
Work sequence ID.
Hold on, let me think. Let me see what this is.
SBA 17762. So, okay, yeah, that work sequence ID that you gave me.
I assumed.
Probably accurately that that's the parent.

C-Bert Jansen   1:47:22
And that's the parent inside of production, is it?

Weiss, Max J.   1:47:26
That's the parent within Sandbox A, so that execution pack, so...
Let me see your screen because I'm also looking at mine.

C-Bert Jansen   1:47:38
Yeah, so I'm logging in, just one moment. It's uh...

Weiss, Max J.   1:47:43
Yeah, you downloaded an attribute called work sequence ID. I took that to be, that is its parent sequence ID.
Not grandparents either, but it's parents.

C-Bert Jansen   1:47:56
Andhe.

Weiss, Max J.   1:47:58
But there is no grandparents, so just a parent.

C-Bert Jansen   1:48:01
I just wanted to go on and open an example, maybe maybe the data has not has not been maintained yet in in sandbox A.
This purple one is the sandbox A. I just logged into.
So, there should be a field, so we can only see it in the in the grid - is that how it works?

Weiss, Max J.   1:48:20
Yeah, so when the, yeah, go to plan.

C-Bert Jansen   1:48:25
Ohh.
On the on the individual plan, OK, and then I need to go back.
Route, route, route reduction.

Weiss, Max J.   1:48:37
Uh...
And then...

C-Bert Jansen   1:48:41
Looking for execution items.

Weiss, Max J.   1:48:42
Can you update your view? Can you update your view to try and get the?
The other sequence ID.
Yeah, can you?

C-Bert Jansen   1:48:52
And add a column to this one, and then the...

Weiss, Max J.   1:48:54
Yeah, the column, it might be called work sequence ID.

C-Bert Jansen   1:49:00
It's not this one.

Weiss, Max J.   1:49:00
Ahh.
Maybe just type work.
Am I?
Uhh...
Grab work parent, see what that is.

C-Bert Jansen   1:49:17
going to be the baron of the task.

Weiss, Max J.   1:49:20
Perfect.

Padma Andhe   1:49:20
It'll be work ID. Do you think it's work ID?

C-Bert Jansen   1:49:20
Okay.
So, work ID is a unique number per work item, and I think work parent is the same, going is going to be like the parent of the work itself, so also at the PPWK level, but I added it now, so this is the right, just yeah.

Weiss, Max J.   1:49:37
Yeah, and okay, so that's an English name. I don't know how you did it, but you did give me...
You did give me an attribute.
That had it that was called work.

C-Bert Jansen   1:49:49
Yes, so let me just try and find back again what we did. I think, I think you have this written down, but I think it was previous that you mentioned this, this guy I added as a field as I love them.
So it might be necessary to define it as a column if there's not started using it.

Weiss, Max J.   1:50:06
No, it wouldn't be previous sequence ID.

C-Bert Jansen   1:50:10
I believe I had to create that one with the underscore.

Weiss, Max J.   1:50:13
I know, I know, but I, we're not going to use that in Sandbox A. But like when you gave me an extract of execution packages, it came with a field called work.

C-Bert Jansen   1:50:17
Correct.
Ohh.

Weiss, Max J.   1:50:28
sequence ID, which I looked up to say that was actually its parent.

C-Bert Jansen   1:50:34
Yeah, one moment, Max. I do not remember.
But I do have, I do have the view and the...

Weiss, Max J.   1:50:37
That's fine.
Yeah.

C-Bert Jansen   1:50:50
Select, and then I should have all the views here on the right.
There it is, I think.
Doing something, so the idea is that the, yeah, Excel's using all the RAM memory, so it's struggling, and this one I had at, let's see.
There we go, these are the columns.
This is all I have work, sequence ID, work ID, and this is how it looks. I think.

Weiss, Max J.   1:51:17
Yeah.
Yeah, so work sequence ID.
He is its parent.

C-Bert Jansen   1:51:28
Yes, that's the PPL code of the level PPL plus 0 sequence ID.

Weiss, Max J.   1:51:35
Yep.

C-Bert Jansen   1:51:36
To go back.
Then you have to just go back to the plan from before, yeah.
So, that's the that's the PPWK all over the work, the work sequence ID.

Weiss, Max J.   1:52:00
That's its parent, yeah. So like designate workforce, sex and blah, blah, blah, whatever the ID equivalent of that is.

C-Bert Jansen   1:52:01
Oh.
Just call.
There's a work pack, ohh, there's an execution package here, and this, and then the, and then I went to like the parent, and then I pulled down this sequence ID, which is in this case, this ending number.

Weiss, Max J.   1:52:16
Yeah, yeah, that's right. It'd be 18630 in the execution package for in that PPWK plus one in that work sequence ID column.

C-Bert Jansen   1:52:27
Yeah.

Weiss, Max J.   1:52:29
So I rename it to call it parent at some point, because to me that's what it really is.

C-Bert Jansen   1:52:38
No.

Weiss, Max J.   1:52:39
So, like, you'll see...
Um...

Padma Andhe   1:52:44
I.

Weiss, Max J.   1:52:45
First step is...
If I go S.P.A. PPWK, remove old parent, so...
Let me see. Okay, I'm gonna do it. I'm gonna go up a little bit. So in SBA, PPWK base, no, no, no, stay where you are. I'm going a little bit. So.

C-Bert Jansen   1:53:03
OK, I just want everything, so this, this, this part of the code, and we're looking at the way you remove the old parent, this line.

Weiss, Max J.   1:53:10
Yeah, so first step is like just the very first step is like, I'm going to rename the index to be called previous sequence ID, like in the same thing, I'm changing work name to name temporarily because that's what the Rosetta Stone wants. Then I'm going to do a join against the Rosetta Stone.

C-Bert Jansen   1:53:21
Mhm.

Weiss, Max J.   1:53:30
to grab its parent sequence ID.
I'm going to do a join of the new dev, the dev parent sequence ID and the new dev, because eventually I do want to replace the parent with the dev ID. Then I'm going to delete.
the source parent sequence ID, that work sequence ID that we talked about earlier. I'm just going to delete that because it's noise. I really want the dev parent sequence ID.

C-Bert Jansen   1:53:59
Mm.

Weiss, Max J.   1:54:05
And then I'm going to rename that dev. If you go down, I'm going to rename that dev parent sequence ID to the actual parent sequence ID.

C-Bert Jansen   1:54:14
Okay, so what you're doing actually is this.
Just look up in order to find, okay, we have a value bundle defined. It's now being, it has already been imported into dev. Let's find that same value bundle and let's create the execution package below it.

Weiss, Max J.   1:54:32
Yeah.

C-Bert Jansen   1:54:33
That's what you're doing here, right?

Weiss, Max J.   1:54:34
And if it can't find anything, it says error, right?

C-Bert Jansen   1:54:39
Yeah, but okay, yeah, that's what it is doing. Okay, and okay, okay, yeah, I see. So, what might happen is that no new valuable will start coming in, and they have not been loaded yet in dev, and then you might end up with an error if you try to load there.

Weiss, Max J.   1:54:54
Yeah, it's definitely going to be an error until we do all of PPWK plus zero. And when we do our first one, this should be 0. There should be no errors, but we'll find out, right?

C-Bert Jansen   1:55:08
Absolutely, yeah, and these extracts in the end should also show, like, okay, this is this is still missing from from from dev because it didn't get created because the PPL 0 was not not yet there. Yeah, okay, this is this is this is how you will create like your PPL plus one items.
We just went over this one, but this one comes from the template then, and then this one where we create all the new execution packages.

Weiss, Max J.   1:55:38
Mhm.

C-Bert Jansen   1:55:39
And then the epics and the tasks coming from from SBI should be going under these execution packages instead, right?

Weiss, Max J.   1:55:45
Correct. Yep, yep.

C-Bert Jansen   1:55:48
Rather than the first one, which are from, which is only applicable to prod.

Weiss, Max J.   1:55:53
Yeah, that's the code is just find its parent in general, right? For the PPWK plus two, just find its parent. And regardless of its native or synthetic, there is, it looks against the Rosetta Stone to find its parent.

C-Bert Jansen   1:56:10
Mm-hmm.
So, what I think when you define Rosetta Stone is, in my case, it's going to be like a number of tables and they already exist, basically. I'll just look up, okay, and now I need to find a value bundle, or I can just define like, okay, let's try and define like this unique identifier for this value bundle.
Is it going to be there? It can it can find the parent automatically in the API, so for some users, it's necessary to have it, otherwise we don't need it, and then we can use the external key, so...

Weiss, Max J.   1:56:35
Yeah.
Yeah, so the...
Yeah, we could, but I would still say we still need the equivalent of a Rosetta Stone.

C-Bert Jansen   1:56:51
Yeah.

Weiss, Max J.   1:56:52
Like, if I uploaded the Rosetta Stone as a table alone, it would be wrong right off the bat, because the Rosetta Stone needs to be created from the data in Propst that's constantly being added to, as being constantly added to, and in the final step, the dev ID.
Right, that needs to feed to it too, so like, but like, we can we can re-architect this. I'm open to that, Bert.

C-Bert Jansen   1:57:19
Mm.
No.

Weiss, Max J.   1:57:20
But I, I, I, I, I'd wanna see us try to recreate this this way.
But I'm certainly open with having lots of sessions too.

C-Bert Jansen   1:57:29
The other thing is, the thing is, I've done, I've done these migrations before, and what I have is actually a table just for the entities available, and dev, a table for the entities available, and SB in this case, and for prod, and whenever I need one from a specific data source, I start reading from that table and start, and yes, we can we can use.
We we can actually we can generate like like a Rosetta Stone thing, but the thing there it is this marking it as remove, I forgot the word he used, this is usually the deletion flag, but here this this position.
Those we can.
Those we can't have, right? That so that that part I'm still missing, or determining like, okay, this one needs to be removed.
So, that's maybe something where we still need the Rosetta Stone in order to have this disposition, but all the rest of it can be done through that same set of tables which actually are building, because you said there was a union of different sets, so it will be still available through different tables, and we can even add a view which is like doing a union.
Of all the of all these.
Four or five, or even all of them, and then you have like a Rosetta Stone or a general lookup table. OK, when we have this number with this with the sequence ID, including a prefix, it comes down back with, OK, is this what we're looking at? So, we can we can just do anything, so, and also the need to download later these these.
These 2 deaths: PPWK plus zero, PPWK plus one.
We still have to, we still have to build that table in order to do the validation later, or once we try to upload the attributes to a specific epic or milestone.
So, so it's still gonna be necessary, and if you want to want to have these extracts, we can then we can also extract that as well, so, but in order to then this exercise you have done and is actually working, might prove that we still need this this this position, so that's that's the part I'm still missing, but but I'm but I'm getting at the full understanding now of what needs to be created.

Weiss, Max J.   1:59:18
Yep.

C-Bert Jansen   1:59:42
And if I just say like what we already have value, the bundle creation can be easily added because I already have like a list of the PPL plus 0 items and we're just reading them. So let's see. So it's going to be like where union and then just a copy of the above reading from a different table.

Weiss, Max J.   1:59:54
Okay.

C-Bert Jansen   2:00:03
And then you just need to test the code, and then it's done. That's why I think it's also some part of 80%, because we can reuse most parts.

Weiss, Max J.   2:00:12
Yeah, well, yeah, then there's a lot of incremental transformations. I'd be surprised if you guys were able to, like...

C-Bert Jansen   2:00:17
Yeah.

Weiss, Max J.   2:00:19
I mean, flow type is certainly something, but like for your initial placement, I imagine you didn't do like the, you didn't use the confidentiality field to try and place it at its highest level.

C-Bert Jansen   2:00:33
And then, then, then we're talking about where it needs to be placed in the WBS when you create a PPL plus 0 item.

Weiss, Max J.   2:00:33
In the hierarchy.
Yeah, yeah.
It's all in my code, yeah.

C-Bert Jansen   2:00:49
So, so that determination, as well as this, what you called here, these tables, and just want to make sure I understand these ones, these static ones, that's like, like we type a static value. These are lookup tables, and most of them already exist because I'm downloading the work hierarchy, I'm downloading all the...
Prod fields, this rename thing - that's something special, and maybe this is something that Rajinder has to incorporate in this transformation logic if it's if it's not used somewhere else.

Weiss, Max J.   2:01:11
Yeah.
Yeah, so let's let's just.
Let's go to prod init underscore source just so that we can see the initial placement that one that one should work.

C-Bert Jansen   2:01:35
Yeah, so now we're talking about the, when they say initial replacement, is the work parent determination, right? Okay, I'm here now. Let's go into advanced editor.

Weiss, Max J.   2:01:40
Yeah.
So, um...
Yeah, let's get past the removed other columns.
I guess pass the ad source. So the first one is create the, oh yeah, okay, and we did the create index. So go to remove domain from value.

C-Bert Jansen   2:02:09
Move domain from value. What value are you actually removing it from?

Weiss, Max J.   2:02:13
So I'm removing the word space underscore domain.

C-Bert Jansen   2:02:18
K. Ohh yeah.

Weiss, Max J.   2:02:20
From the field demand, that can you expand your view? We don't, we don't need, we don't need the big, we don't need the picture for right now, we can just focus on the query.

C-Bert Jansen   2:02:25
Next service.
Yeah, fine. So, but, but what you have is like a, like, like a, like a key which is not one-on-one, and therefore you have to just like modify the value, remove the main, and then you have like the value which is going to be the parent.

Weiss, Max J.   2:02:31
Okay, so I'm taking from the field to.
Yeah.
Right, so then go WR40 to WBS domain BU, the next step in the query.

C-Bert Jansen   2:02:50
So this is a transformation between WR40. OK, I think I've seen these values. OK.

Weiss, Max J.   2:02:57
So, what this is saying is...
Ahh.
Scroll down.

C-Bert Jansen   2:03:05
Zolarus.

Weiss, Max J.   2:03:06
Uh, what? Okay, so it's saying add a new column.
from this demand domain or portfolio that just takes the text, what business unit does this, okay? And then now do go to add parent sequence ID.

C-Bert Jansen   2:03:13
It's modified value, OK.
Is the next step?
I know there's more thing I don't control because I can't.

Weiss, Max J.   2:03:26
Okay, yeah, let's let's go to let's go to Advanced Editor.

C-Bert Jansen   2:03:31
Yeah, that will show more, I think, and that's the the last step where it has OK, so the ohh, this this part, yeah, yeah, yeah.

Weiss, Max J.   2:03:38
Okay, do you see it? So...
If like grab the data at confidentiality or like confidential, well, there's some simplification stuff, but if demand type column, again, when I mean demand type, I mean legacy demand type. If it's biz with tech, then if confidential equals confidential, place, its parent is going to be C dash.
DNT Strategic Demand.
Else, if confidential is ultra confidential, then its parent is P&C D&T. There's going to be a final step to replace P&C with an actual sequence ID from dev. OK, but we'll get there. So first.

C-Bert Jansen   2:04:22
Yeah, yeah, I can do a look up and I can do a look up in the WBS and the API will then find it, or I can even assign like external keys and just use that throughout, you know, see, OK.

Weiss, Max J.   2:04:32
Yeah.
K.
Okay, now same thing with the local enhancements. Confidential goes across portfolio.

C-Bert Jansen   2:04:42
Just one question: this is your L.E. and your L.M. which has been mentioned throughout the documentation.

Weiss, Max J.   2:04:48
Yeah, this is not gonna actually for the for the prod initiatives.
This actually doesn't even apply.
So, this, this, this section, else if of demand local enhancement, if you were to delete it, nothing would happen.

C-Bert Jansen   2:04:58
The.
Because they don't exist.

Weiss, Max J.   2:05:08
Yeah, demand the local enhancement and let's say they those don't exist in the initiative level.

C-Bert Jansen   2:05:15
All right, I'll be creating these from the initiative. So if I go back to your table, movements.

Weiss, Max J.   2:05:18
Yeah, yeah.

C-Bert Jansen   2:05:22
No.
These are the initiatives from prod.
There's only going to be business only and business with tech.

Weiss, Max J.   2:05:36
Yeah, those are the only two things that exist.

C-Bert Jansen   2:05:38
So that one is not mentioned in there and that's what you're saying, okay.

Weiss, Max J.   2:05:42
There's a little bit of this one entry.
There's one entry.
That.
Was incorrectly assigned as local enhancement or lifecycle, and I need to go figure out how to fix that in prod itself.

C-Bert Jansen   2:06:05
No, they have to change the source data, so our code shouldn't.

Weiss, Max J.   2:06:08
Yeah, yeah.

C-Bert Jansen   2:06:10
Look at it, I think.

Weiss, Max J.   2:06:11
Okay.

C-Bert Jansen   2:06:12
But that would end up, say, in your next version of the code. Still making up that here. Remove this one and then it would go to error on map demand type, of course.

Weiss, Max J.   2:06:17
Yeah.
Yep, error unmapped. All right, so then now with the business only ones.
Yes, it's using confidential.
for C business, but what it's also doing is remember that business unit that we cared about.
I want to find out the domain.
or also what's called now the BU. I want to find out the BU match, and I want to place a demand underneath that instead.
of P and C.

C-Bert Jansen   2:06:56
Can we have a quick look at this value? Is this is this an attribute, this domain thing?

Weiss, Max J.   2:07:03
Yeah, yeah, just go to the strategies.

C-Bert Jansen   2:07:06
Oh.

Weiss, Max J.   2:07:07
Do you like pick? Yeah, choose. Choose like a list.

C-Bert Jansen   2:07:08
Already one.

Weiss, Max J.   2:07:14
That's relatively lightweight, and you're going to find a field called...
Primary domain or portfolio.

C-Bert Jansen   2:07:23
So that should be here too, I think. I think, I don't know. I would expect.

Weiss, Max J.   2:07:25
Yeah, it probably exists. It might not, you know, it might not because it's not a selectable field. It is something that is forced.

C-Bert Jansen   2:07:32
Ahh.
Right, OK. I would have expected that at least this this this foundation.

Weiss, Max J.   2:07:38
Because it's part of the hierarchy, they're not allowed to modify it. So it would be in the list view.

C-Bert Jansen   2:07:43
Mm.
Yeah, and that's why. OK, so I created one before called Europe. I'll go have a look in that one, and there should be a column you say like domain and.

Weiss, Max J.   2:07:55
Domain and portfolio. You might have to add the column.

C-Bert Jansen   2:07:59
Right.

Weiss, Max J.   2:08:03
It was safer to use than another field called domain.
Because it was placement within the hierarchy.
Like you can see domain there, but like I didn't, I thought that data was poor. So I used the actual placement in the hierarchy, which is supposedly going to be more, yeah, demand domain or portfolio.

C-Bert Jansen   2:08:24
In on demand.
Okay.
Gonna put that next to the main.
So, as you said, I'm removing domain and that just leaves Europe, and then we can use Europe as the parent. But if it's of course confidential, it needs to go under or ultra confidential under a different branch. Yes.

Weiss, Max J.   2:08:42
Yep.
Yep.

C-Bert Jansen   2:08:55
Okay, makes sense.
As you can see, this one is already under domain, so that's it's branch probably.
But, of course, the structure looks different, but I understand different in the in the sandbox I button in the now.
So if I would create a new work, I can navigate that structure. That's why I'm clicking that button now.
So, work parent.
So, for your parent, there is drive and non-drive, but I think we had DNT mentioned, and there's...
I'm messing this up. Where is the...
Okay.
So, these are the three ones, the three items you had, like...
Filter confidential, confidential, and then for each, there's Europe. OK, so...
The initiative I just took, if I would do it manually, I would select this one for confidential. That's how your code works.
Okay.

Weiss, Max J.   2:10:41
K.

C-Bert Jansen   2:10:47
So, um, Max.
This one for when is confidential.
Should be the the work parent for the one I just looked at on production, so because you then have removed like the blank domain to just find Europe.

Padma Andhe   2:10:56
Yeah.

Weiss, Max J.   2:10:58
Yep, yep.
Yeah.
I also do cleanup on the freight thing. We need to figure that one out still, but yeah.

C-Bert Jansen   2:11:09
Yeah.
and longer names like which are not.
OK, like this one, for instance, exists to have you have checked that.

Weiss, Max J.   2:11:18
There's no, yeah, there's no data for that one either way, so...

C-Bert Jansen   2:11:21
OK, so much either, OK.
I know, OK, yeah, OK, now that's clear. OK, so that's how we determine the parent for production.

Weiss, Max J.   2:11:35
Initially, yeah, placement, sure.
And as I saw the code, I wonder if I put those biz with tech ones under strategic demand. I think I'm supposed to place them under PNC. So I'm going to make a quick code change. Like I, you see how like it's saying C-DNC strategic demand.
That's actually supposed to be all DNT cross portfolio demand. So I'm going to make that code modification.

C-Bert Jansen   2:12:13
So, I'm gonna go back.
to work parent, there was not this one, but another one. Okay, let's have a look.

Weiss, Max J.   2:12:21
Yeah, that strategic one I think is supposed to be reserved for just stuff from SBA.

C-Bert Jansen   2:12:31
Oh, this is the month. Okay, and then you have...
Cross per for demand. OK, and this, that, that's the one that needs to be actually cross per.

Weiss, Max J.   2:12:41
Yeah, yeah, it seems like I am.
I got it wrong. I mean, Padma, is that right? Like.

C-Bert Jansen   2:12:46
Mhm.

Weiss, Max J.   2:12:51
I thought we corrected this together, but maybe I'm wrong, like...

Padma Andhe   2:12:54
Can you show me which one I was distracted?

Weiss, Max J.   2:12:57
So business tech goes underneath the what branch, either DNT strategic demand or cross portfolio.

Padma Andhe   2:12:59
Yeah.
No, no, it goes under cross portfolio.

Weiss, Max J.   2:13:09
Yeah, I don't know how I messed that up. Okay.

Padma Andhe   2:13:12
Yeah.
So always strategic is always coming from sandboxy.

Weiss, Max J.   2:13:16
I mean, make.
Yeah, I, I made a mistake.

Padma Andhe   2:13:23
Yeah.

C-Bert Jansen   2:13:27
OK, but in general, your logic works, so it just needs to be to the correct logic to the correct parent. So, so business with tech, it goes harder to the portfolio demands than you have the local enhancements, which is not going to apply. So, when when you're and when you're in this section.

Weiss, Max J.   2:13:31
Yeah, in general, it works.

C-Bert Jansen   2:13:47
You can safely remove this uh second condition for local announcement, and then as business family.

Weiss, Max J.   2:13:51
Yeah, I, yeah, I'll remove, I'll remove it for cleanliness, sure. I'll comment it out.

C-Bert Jansen   2:13:59
It should result in a result in an error, so that should happen because that's that's invalid data in the source.

Weiss, Max J.   2:14:07
Yeah, well, yeah, there's one entry that says, like, in the initiatives, I don't know how they got the demand type to be local enhancement.

C-Bert Jansen   2:14:11
So.
Mm.

Weiss, Max J.   2:14:14
But we'll have to have someone correct that in the prod data itself.
They were like, it's one or two scenarios. It's like literally one out of 5000 rows.

C-Bert Jansen   2:14:27
I pass, no.
No, so that's this part. Was there something else you wanted to have a look at? Because we've gone over the hierarchy.

Weiss, Max J.   2:14:39
So this is the hierarchy. So I want to talk about, so that's the L1 hierarchy. So we use, we talk, you already know some of the stuff about flow type.

C-Bert Jansen   2:14:52
It.

Weiss, Max J.   2:14:52
Tam.
What you did with Rajinder?

Padma Andhe   2:14:58
So this is all hierarchy. When you say hierarchy, this does not involve transformation or does it?

Weiss, Max J.   2:15:04
I actually do have a ton of transformation stuff in here too, but I've been trying to focus our time and energy focusing on.

Padma Andhe   2:15:09
Good.
Yeah.
Crew.

Weiss, Max J.   2:15:13
On.

C-Bert Jansen   2:15:15
Yeah, work parent is something I might do myself, and the rest is.

Weiss, Max J.   2:15:16
But like, but even look at like, look at like prod underscore initiative underscore transformations and let's just.
Because that includes more than hierarchy.

C-Bert Jansen   2:15:31
And this is the, so what's saying here, here you have a doubler set of data and this data needs to be transformed to represent the new attributes.

Weiss, Max J.   2:15:31
Wright.

C-Bert Jansen   2:15:42
For dev, so this would be something for Rajinder, so I understand, and some of the things are already in there, although this might not be there, so is there anything changed significantly since?

Weiss, Max J.   2:15:53
Well, I mean, I added a bunch of stuff that he like...

C-Bert Jansen   2:15:55
Okay, because there's more going to arrive, so...

Weiss, Max J.   2:15:57
This, this is much more exhaustive than what was what's going to be in the requirements document or the or the agenda, because it included a lot of those incremental steps for the hierarchies, which I I was very specific about getting to like that add L3 program owner to.

C-Bert Jansen   2:16:04
Mm.

Weiss, Max J.   2:16:17
Yeah, he has access to that. I don't know if it's been done yet, but he has access to that. As far as...

C-Bert Jansen   2:16:23
Yeah, but in general, so say Rajinder adds these changes you've made to this, regardless if he has access or not done, done in the end, if he's done, he has prepared a new output table for me, which contains these initiatives from production.
And there will be a number of new columns, and those are going to represent new and more attributes from that, which you then have to upload into the environment. So, that's going to be the impact for me, but this is something that Rajinder needs to align in SQL then, as well understand.
Because this trans.

Padma Andhe   2:17:01
Bert, is that a question for Rajinder, or you know that it's aligned?
That's what I need to know.

C-Bert Jansen   2:17:07
If Max confirms, it's just like what we've done before with other transformations, and this is the part where where Agenda used to do initiative transformations, then yes, this is then then I know is for Agenda. Otherwise, we might have to have a look at this work parent, because I was suggesting I would I would I would write a code for the work parent.

Padma Andhe   2:17:20
Thank you.

C-Bert Jansen   2:17:27
And then it doesn't have to be completely done by gender, except under work parent.

Padma Andhe   2:17:27
Mhm.
Got it.

C-Bert Jansen   2:17:38
So, so, so, yes, regener needs to implement all of these changes to the initiatives. There's going to be more, there's going to be epics and milestones and business tasks as well.

Padma Andhe   2:17:43
Mhm.
Correct, yeah.

C-Bert Jansen   2:17:50
No.

Weiss, Max J.   2:17:54
Like some of the transformations are like you see that exclude column underscore bulk, right? That would be in general, like I'm going to turn this to a keep, but like remove these attributes as they're not necessary.

C-Bert Jansen   2:18:02
Mm.
Cool.
Yeah, so how does it work like an exclude column? What does it work? We just not not not select them or not project them in the results app. So, I think we remove them in the code and then then they're gone. So, and I think you use like a lookup table, which will then make it more easy to then exclude them.

Weiss, Max J.   2:18:18
Yeah, so this table is referred.
Yeah.

C-Bert Jansen   2:18:28
I will just not not not define them in the in the in the final output as well.

Weiss, Max J.   2:18:28
Yeah.
Yeah, I know. I'm going to convert these excludes into keeps.

C-Bert Jansen   2:18:37
Yeah.
Okay.

Padma Andhe   2:18:40
So knowing what you know, are we at the end of this, or at least still got a lot to go.

Weiss, Max J.   2:18:40
Because.
Well, there's a ton to do, but like, I mean...

Padma Andhe   2:18:47
Okay.

Weiss, Max J.   2:18:50
Yeah, I mean, self-discovery, like, you know, exploration is what's next, but...

Padma Andhe   2:18:55
Yes.

Weiss, Max J.   2:18:57
But this, the hierarchy, you now should have a well grasp on the hierarchies. There's certain transformations that need to be done to then apply it, like incremental stuff like stage that needs to be done before you can do the approvals columns. There's going to be other stuff like the users.
There's gonna be other stuff somewhere in there about like changing like cleanup of the work status, but like in general the the hierarchy stuff.
Is.
You should, theoretically, you'd understand 70% of it by now, with just time to absorb the rest, to just understand it.

C-Bert Jansen   2:19:39
Yeah, and now that you have done some things which were required by Power Query, some of the things are going to change once we move to SQL.

Weiss, Max J.   2:19:46
Yeah.

C-Bert Jansen   2:19:47
So, and other things like like this work around with this work around, but they are two times a copy of the of these tables when we go back to the to the to the diagram I showed I showed before.
So, I think we can completely eliminate this one, for instance, so there's only one copy with all the correct columns after transformation, because that's the that's the part I'm going to then consume and then upload, so on that.

Weiss, Max J.   2:20:14
BE.
Maybe, maybe, maybe. Again, I did this on purpose to prevent circular logic. Okay.

C-Bert Jansen   2:20:24
Mhm.
Yeah, so...

Weiss, Max J.   2:20:26
Like literally it was an error saying circular logic.

C-Bert Jansen   2:20:30
Yeah, imagine that that might be a problem, but if we say if we remove completely Rosetta Stone, don't have it, and then the values are there.

Weiss, Max J.   2:20:40
We, we have, we, well, we need the Rosetta Stone.
We need the Rosetta Stone.

C-Bert Jansen   2:20:49
Yeah.

Weiss, Max J.   2:20:51
That'll be our perpetual lookup.
Against.
Like the dispositions, the every all those things feedback to it for specific data, such as a disposition or the legacy execution type or the.
Or, uh, you know, the new dev IDs, which I hear you, we maybe we design, but I'm telling you right now.
This, what we have right now.
Prevents a lot of spaghetti cone.

C-Bert Jansen   2:21:27
Mm.
Mm.
No.
See, let's see how we can write the code in the most straightforward way, so, so I'll start by not introducing the stone and see where it's needed, and then...

Weiss, Max J.   2:21:37
Yep.

C-Bert Jansen   2:21:46
And then, if we really need it, then we have to like go back and then there might be some circle logic happening, so because of of this process of doing it in steps, all the data will be there for the next step.

Weiss, Max J.   2:21:57
What?

C-Bert Jansen   2:22:02
And then, I don't need this, this is going to renewal lookups.

Weiss, Max J.   2:22:02
Again, the local enhancements and lifecycle management stuff really will screw with you because it has the same sequence ID.
That is another major reason for the Rosetta Stone. You will have an exact copy of the sequence ID.
And we don't want to put the tasks and milestones underneath that are currently underneath lifecycle manager and put them under the elevated. That would be a bad idea.

C-Bert Jansen   2:22:38
So, hold on, you're explaining something which is about this, right? About the hierarchy structure.

Weiss, Max J.   2:22:47
One of the things I do with the Rosetta Stone is say, don't take the sequence ID.
whole scale. Instead, specifically for the local enhancements life cycle management, I add on to the sequence ID LE slash LM, right, to make sure they know that it is in the PPWK L0. I'm talking about PPWK L0 item.
Not the task or not, not the not the epic.

C-Bert Jansen   2:23:21
Can you show me an example of a PPWK?

Weiss, Max J.   2:23:23
Go, go, yeah, go to Rosetta Stone.

C-Bert Jansen   2:23:26
Down here.

Weiss, Max J.   2:23:28
No, you're in, you're in prod in it. Oh, no, you are in, okay, I see. Yeah, do they do data do data source filter for the one that says LE.

C-Bert Jansen   2:23:32
Yeah, I was before, and then that closed.
Only.

Weiss, Max J.   2:23:41
Not index data source.

C-Bert Jansen   2:23:43
Ohh.
Right.
So, let's see what you, what you want you have. OK, so this is dev PPL. OK, that that that matches.

Weiss, Max J.   2:23:52
Yeah, do prod do prod dash epic and do prod dash epic LM.

C-Bert Jansen   2:23:59
So this is the elevator one.

Weiss, Max J.   2:24:01
Yeah, do them both. Now do a sort on the unified sequence ID.

C-Bert Jansen   2:24:02
Great.
Mm.
Hold on, that's this one, column G.

Weiss, Max J.   2:24:13
Yeah, just, yeah, just do a sort alphabetically.

C-Bert Jansen   2:24:17
A-Z.

Weiss, Max J.   2:24:21
Okay.

C-Bert Jansen   2:24:24
I go back to the left again, then quick.

Weiss, Max J.   2:24:24
Um...
Do a do a filter.
And you're not gonna see.
OK, do a conditional format.
On.
to find duplicates on that source ID.

C-Bert Jansen   2:24:45
Source ID.

Weiss, Max J.   2:24:47
Sorry, sorry, the ID, the unified sequence ID, just do, just do, just do a conditional format.

C-Bert Jansen   2:24:53
Okay, come with you.
Okay.

Weiss, Max J.   2:25:00
Home, yeah, go to home.

C-Bert Jansen   2:25:02
Okay, it's in the home tab and then you had conditional formatting. I was just thinking of one.

Weiss, Max J.   2:25:04
And then just highlight cell rules.

C-Bert Jansen   2:25:11
Okay, here, duplicates, no duplicate values.

Weiss, Max J.   2:25:14
Yeah, duplicate values.
Click OK. It's fine.

C-Bert Jansen   2:25:18
and just the one done. Okay, and then I can filter on like the duplicates on column.

Weiss, Max J.   2:25:23
Yeah.

C-Bert Jansen   2:25:26
Uhh...

Weiss, Max J.   2:25:26
Either one, it's fine.

C-Bert Jansen   2:25:27
This guy, I'll pay that to changing. OK, why I'm getting duplicates? It's something I'll probably explain.

Weiss, Max J.   2:25:29
Diven.
Yes, because in the old scenario, it's an epic, but it also got duplicated to be a local enhancement. So they're serving different purposes.

C-Bert Jansen   2:25:45
Okay, just need to think about 10 seconds about this, so...
I'm thinking a lot now, this local announcement epic.

Weiss, Max J.   2:25:56
That is, that lands in PPWK plus zero.
Sorry, the bot, the 2nd row goes into the PPWK plus zero.

C-Bert Jansen   2:25:59
So.

Weiss, Max J.   2:26:06
But the 4574 lands at the PPWK plus two.

C-Bert Jansen   2:26:13
So what you're saying is that they're creating two times a PPWK plus two and one work item with the same name.

Weiss, Max J.   2:26:21
Yep.
Same ID.
So the Rosetta Stone helps differentiate, says, whoa, whoa, whoa, whoa, whoa.
Take the parent.
Of epic LMLEPPL0, not what you found for prod dash epic dash 1029495.

C-Bert Jansen   2:26:49
So, on the left.
I'm looking here at one epic in the production environment. These 2 lines represent an epic in production.

Weiss, Max J.   2:27:04
Yeah, one epic in production, correct?
They're not separate rows at all; they they are the they are one row.

C-Bert Jansen   2:27:15
Production is 1 row, so in sandbox 2, there will be a work item with that name.

Weiss, Max J.   2:27:24
What's Sandbox 2?

C-Bert Jansen   2:27:26
Apologies, David.
Ohh, no, so this one I have, and when I say sandbox too, it's like the target environment because it's really called this.

Weiss, Max J.   2:27:29
Okay.
Yeah, just call it Dev. Just call it Dev.

C-Bert Jansen   2:27:38
Yeah, sure, but from time to time, I'm making a mistake there. So the thing is, you're saying there's going to be a work item with that name. That's the second line of the two.

Weiss, Max J.   2:27:42
That's fine.

C-Bert Jansen   2:27:55
So where should I be able to find then this first line?

Weiss, Max J.   2:27:55
Yes.
Remember, the whole concept of local enhancement life cycle elevator is to find everything that's an epic with that is execution type local enhancement life cycle management and duplicate it.
and add it to the PPWK plus 0 level.
Then, establish the parents.
Then then it's going to create an execution package number underneath the L0 and find the grandparent.
And play, then find the parent and then place this item, this the the.

Padma Andhe   2:28:42
The epic.

Weiss, Max J.   2:28:42
Prod Dash Epic underneath that grandparents and parents combination.

Padma Andhe   2:28:49
In PPWK plus two.

Weiss, Max J.   2:28:49
You're not going to be able to do that with a sequence with an external ID.

C-Bert Jansen   2:28:54
Or, on index, OK, so...
Still struggling with this, so this is the work item, and then it creates a line below it, which is which is an execution package, or am I wrong?
Maybe it's like PPL plus one item, but then a different execution type, but just...

Weiss, Max J.   2:29:19
It'll just be one execution package. So there'll be an item called Epic One, and that will be a PPWK 0. And then it's going to be execution package number one. And then underneath that will be the same name.

C-Bert Jansen   2:29:19
When is it?

Weiss, Max J.   2:29:35
of the previous one is going to be called Epic. Like, yeah, GTN program. Let's assume that this is a local enhancement just for the sake.

C-Bert Jansen   2:29:42
In program, then I change it. There we go.

Weiss, Max J.   2:29:45
GTN will be at the top, execution package will be execution package number one, and then the first epic will be GTN program.

C-Bert Jansen   2:29:48
And.

Weiss, Max J.   2:29:55
Artificially created.

C-Bert Jansen   2:30:00
It's going to be like this.

Weiss, Max J.   2:30:03
Yeah.

C-Bert Jansen   2:30:04
Just throw down. So GTM program execution package. This is coming from the template or when we cleared it manually.

Weiss, Max J.   2:30:13
EPM One.
The PPWK are synthetic, yes.

C-Bert Jansen   2:30:17
Yeah, this is the one, and then this is the program, so if I go back to your data from the from the with other stone.
Just a little bit, move this down a bit, um, see the account because this is the remote desktop.
From understanding this.
Okay, I can't show both because I'm okay, no it's fine. So this...
This one, that's your GTM program then.
Second line.
And this one is the PPL 2.

Weiss, Max J.   2:31:06
Yep.

C-Bert Jansen   2:31:07
Search line, OK.
And this is only applicable for the epics which are to be created at PPWK.
Which is this one? This is the 2nd row here in your table.
That's good.
Okay, I see. And then because there will be like this duplicate GTM program.
Hold on, um, okay, so...
We create a new demand bundle called...
Just got a demon bundle.

Weiss, Max J.   2:31:49
The demand bundle is called, yeah, it's an epic, sure. Well, it's an epic, it's not a demand bundle, it's going to be an epic.

C-Bert Jansen   2:31:56
So this one is going to be an epic and this one is going to be a demand bundle, or both of them are going to be an epic.

Weiss, Max J.   2:32:02
But.

Padma Andhe   2:32:03
No, but what he had at first was right, Max, so...

Weiss, Max J.   2:32:07
Okay, sure.

Padma Andhe   2:32:08
Yeah, that first one would be the demand bundle and then the PPWK plus 2 would be the epic, yeah.

C-Bert Jansen   2:32:13
Yeah.

Weiss, Max J.   2:32:16
Would it it would be an epic? Yeah, that's how it's gonna end up.

Padma Andhe   2:32:18
Yeah, yeah.

C-Bert Jansen   2:32:22
OK, so...
And, and still be going to be a copy. That's what I understand. So, for in the case of this of this demand bundle, where is LMLE? You create those as a new work item, so it's going to be PPL + 0. We have to like assign what's the original sequence ID from prop. OK, we would assign it then to PPL + 0.

Weiss, Max J.   2:32:39
Correct.

C-Bert Jansen   2:32:47
As we have to create this artificial copy, which is going to mean epic at PPWK plus 2, just saying is we can't assign the same index, and therefore we have to use like an other prefix.

Weiss, Max J.   2:32:52
Mhm.
Yes, I artificially create the, I modified the index.
to no longer be prod dash epic. I change it to the LELM, to the higher level one, so that we don't place it in the wrong.
Yeah, like we want the parents to look to.
We want the parents.
to be the grandparents to be applied.
He's got an execution package.

C-Bert Jansen   2:33:23
So what I would do at start is like, okay, we still have to create a PPL plus 2 item, which is a PPL plus 2. This is going to get like the original one, and then I create artificially a prefix, which is going to be the PPL0, and that's what you're doing as well.

Weiss, Max J.   2:33:30
Correct.
Yeah.
Yes.

C-Bert Jansen   2:33:39
Yeah, and, and, of course, I...

Weiss, Max J.   2:33:41
And I'm and I'm making some modifications at the PPL 0, like I'm removing some attributes that are irrelevant, or I am adding some attributes that are needed at the PPWK + 0 level that would not apply at the task or at the level.
So this is like at the PPLL0 level, we need an initiative or epic owner, right? Well, that doesn't actually exist at the task level.

C-Bert Jansen   2:34:01
Okay.

Weiss, Max J.   2:34:15
Eric.

C-Bert Jansen   2:34:17
Say again. Apologies. I'm following.

Weiss, Max J.   2:34:18
Yeah, so we so.

C-Bert Jansen   2:34:58
But I think we lost Max.

Weiss, Max J.   2:35:00
Oh sorry, I'm here. What's up? What did you ask?

C-Bert Jansen   2:35:03
Yeah, so you mentioned something about it, some something not not existing on the task level, so if you could please take them.

Weiss, Max J.   2:35:09
Yeah, there's some there's some incremental transformations I apply once I elevate it. Like if you want to go to the query elevator.

C-Bert Jansen   2:35:17
And that that will that will create your uh demand bundle items, right? OK, let's have a look. Um, elevator, that's that's an Excel right on the right.

Weiss, Max J.   2:35:24
Yes.
Yeah, yeah, it's one of the queries called LE Elevator.

C-Bert Jansen   2:35:34
Oh, further down.

Weiss, Max J.   2:35:38
Should be in the middle.

C-Bert Jansen   2:35:41
So if as we rename.

Weiss, Max J.   2:35:44
It's called, yeah, yeah, connection only prod underscore epic dash.

C-Bert Jansen   2:35:49
Oh, this one from epic. OK, and that's applicable again to this item in the in the movement. OK.

Weiss, Max J.   2:35:55
Yeah, so take a look in that query. That'll help you make sense of what I'm doing. Take a look at the prod epic elevator.

C-Bert Jansen   2:36:03
This is in order to create with PL0 all these work items.

Weiss, Max J.   2:36:06
Correct. Yeah, you want to open it? Can yeah, just open up the editor. It might be slow.

C-Bert Jansen   2:36:09
That is nice.
Ohh, that's OK.

Weiss, Max J.   2:36:13
So, you'll go to the source and you'll see what I'm doing.

C-Bert Jansen   2:36:19
The source is...

Weiss, Max J.   2:36:19
Sources, I'm going to take from Prod Epic Transformations, because honestly, I can reuse a lot of it.

C-Bert Jansen   2:36:28
And then you're applying like, okay, this needs to be the execution type, don't one.
That's what it's doing.

Weiss, Max J.   2:36:33
Yeah, just filter to only, yeah, remove all the items where execution type legacy.

C-Bert Jansen   2:36:38
That's right, that's right, so that's how we would do that, yes.

Weiss, Max J.   2:36:43
OK, I'm gonna remove the grandparent, be like I, which I needed for that pic, right?

C-Bert Jansen   2:36:48
This is just two columns, OK?

Weiss, Max J.   2:36:50
OK, and the update, here's where I'm doing the updating the data source, and said instead.
Because remember, I pulled it straight from the Epic, so it already had a data source column. I'm saying change whatever was in there.
and make it prod dash epic.
LMLEPPL 0.

C-Bert Jansen   2:37:15
KYLE.

Weiss, Max J.   2:37:17
Because if you go once go one step above this and go to like the remove grandparent one.

C-Bert Jansen   2:37:21
The Room.
Yeah.

Weiss, Max J.   2:37:25
And go and scroll to the right until you can find the data source column.

C-Bert Jansen   2:37:31
So it's gonna be.

Weiss, Max J.   2:37:33
Yeah, see how it's still thinking it's prod dash epic. It's not supposed to be prod dash epic.

C-Bert Jansen   2:37:38
I'm just seeing index. I'm not sure why we're looking.

Weiss, Max J.   2:37:42
Yeah, yeah, you're right. Data source and indexer.

C-Bert Jansen   2:37:42
Data source. OK, data source just next to it. OK.

Weiss, Max J.   2:37:46
Yeah, I want to now like this is wrong because it's not the elevator level, right? So the data source needs to be the LM one. So if you go to the next step in the query.

C-Bert Jansen   2:37:59
Which is that update?

Weiss, Max J.   2:38:00
Okay.

C-Bert Jansen   2:38:02
It changes it to the new value, right?

Weiss, Max J.   2:38:02
It changes.
Okay, now go to the next one and the index also needs to be modified because this is now an elevated one.
Now it's elevated.

C-Bert Jansen   2:38:13
Adding in this additional prefix.

Weiss, Max J.   2:38:19
K.
Add parent sequence ID. Can you go to that next step in the query?

C-Bert Jansen   2:38:26
Yeah.

Weiss, Max J.   2:38:27
See what that does.
So this is now taking from, okay, remember how I need to place it? I need to place this, like the same thing we did with initiatives. I needed sequence ID to be off of the hierarchy, not itself. I need parent sequence ID to be D and T cross portfolio demand.

C-Bert Jansen   2:38:51
And.
Hold on. Okay, here we're also determining what's going to be the parent for this new epics.

Weiss, Max J.   2:38:59
Yep.

C-Bert Jansen   2:39:00
And this is the logic which is doing the parent.
Okay, they always go to this one or is it depending again on how confidential the project is?

Weiss, Max J.   2:39:15
There are no confidential local or lifecycle enhancements epics, so I simplified it.

C-Bert Jansen   2:39:19
OK, well, it's still confidential, right? Oh, no, there, there, there was another prefix, something else. OK, so this, this, this is the correct one, cross portfolio demand.

Weiss, Max J.   2:39:26
Yeah.
So this now grabs.

Padma Andhe   2:39:30
You got it right, Max. What? I don't know what you were saying you got wrong. You got this right.

C-Bert Jansen   2:39:36
This is right.

Weiss, Max J.   2:39:36
This, this is in the elevator, but I, I did it wrong in the...

Padma Andhe   2:39:42
Okay.

Weiss, Max J.   2:39:42
in the initiatives transformation.

Padma Andhe   2:39:43
Oh, got you, okay.

C-Bert Jansen   2:39:44
So, so the one we looked at before was for initiatives, so this is one of actually the demand bundle ones. Ohh, yeah, and here, here it is correct, right? And OK.

Weiss, Max J.   2:39:54
Yeah.

Padma Andhe   2:39:55
Okay.

C-Bert Jansen   2:40:00
And there's more things like add execution type; this is a fixed value.

Weiss, Max J.   2:40:04
Yep, so it's always, always gonna be demand bundle.

C-Bert Jansen   2:40:05
Always the number.
Architecture PM.

Padma Andhe   2:40:14
Thank you.

Weiss, Max J.   2:40:14
Yeah, this is a placeholder. We need to have an architecture project manager. So eventually we will replace this with a person, with an actual ID of a person.

C-Bert Jansen   2:40:15
Okay.
For now, we put like placeholder. OK, now we can't upload them, so that's that's like a life cycle role. OK.

Weiss, Max J.   2:40:33
Yeah.

C-Bert Jansen   2:40:35
Demand type that's going to be.
Depending on the flow type.

Weiss, Max J.   2:40:43
Yep.

C-Bert Jansen   2:40:47
And all of them are correct. OK, if the if the blank blank takes it in the OK.

Weiss, Max J.   2:40:52
So yeah, this is the new demand type, right?

C-Bert Jansen   2:40:56
So, this is going from to no.

Padma Andhe   2:40:56
Correct.

C-Bert Jansen   2:40:59
These are the new ones, yes.

Weiss, Max J.   2:41:01
Yeah, which I said again, can't come from the old demand type S, come from flow type. All right.

Padma Andhe   2:41:05
So type correct, yeah.

Weiss, Max J.   2:41:10
and then remove some columns and then forget what I do with a duplicate column, that one sets the sequence, the previous sequence ID so that when we go into prod or when we go into dev, we can look up against the old ID.

C-Bert Jansen   2:41:27
Okay, makes sense, yeah, so...
Um...

Weiss, Max J.   2:41:30
Because we're getting, we're not, we're getting rid of index in our in our importer.

C-Bert Jansen   2:41:35
So you call your elevator, just applies to that second row on your table. I'm going to create new demand bundles based of.
Initiatives coming from...
France.

Padma Andhe   2:41:48
EPMKimDirectReports coming from prod in this case.

C-Bert Jansen   2:41:52
Yes, Epic's coming from Prawn.
So, what I think is this is this is all part of the transformation for gender.
So he has to provide these as epics.

Padma Andhe   2:42:03
Mhm.

C-Bert Jansen   2:42:07
As, as, as, as PPL 0 items, and the thing is, there is one table.
We might have to rename the table after all.
So this list of tables, there's different versions, so I'm looking at the latest one. There's initiatives and there's APACFedExStrong at the moment. So the challenge here is, okay,
Yeah.
So I think we have to rename the thing called initiatives like work or PPWK plus zero because this is going to be a combination of the epoxy originally received.
Because of this, because of this exception, and then the initiatives.
Are then going to be all of all the...
All the value bundles from production, all the sorry, initiatives from production, except except these two.
And the valuable not from SBA.
Including these demand bundles, that's going to be like the list of work items left to create.
At the moment, I still have to, I still have to do that step, so what I will expect actually is outperform agenda, who is going to provide me a list of PPWK plus zero elements, everything combined in one set, so that means work items to be created.

Padma Andhe   2:43:11
Correct.

C-Bert Jansen   2:43:30
A list which is going to be the no second one, second one which is going to be going to be the list of execution package packages to be created.
So in the case that they're coming from Sandbox A, I have to have that list.
And then we need to have like a list of PPWK plus two items as well.
Um...
And the thing is, when I don't have a parent which is pointing to PPWK plus one for these PPWK plus two items, I have to find the first execution package and that's going to be the parent. So it can be either blank or it can be a parent which has been created later.
They don't have to be like an internal key; we can use an external key, but, but in the end, I will three, I will need 3 tables, which are no longer called epics, initiatives, and value bundles.
So, that's going to be the difference for agenda as well. I need to I need to have a table which creates work items that can be called work or PPR plus zero, and each one which is called PPR PPR plus one, and one which is called PPR plus two based on this logic.

Weiss, Max J.   2:44:42
Yep, and you can see how I combine it all together in those final.

C-Bert Jansen   2:44:46
And that's nice to have this overview, because I didn't understand it before, and that's nice to have it now.

Padma Andhe   2:44:51
Yeah.

Weiss, Max J.   2:44:51
Yeah, no, I, I, I, I, I didn't mean to.

Rajinder Gill   2:44:52
Yeah, yeah, hey.

Weiss, Max J.   2:44:56
Right, hold back this. It's just...
There's a lot of.
There's no way to incrementally have given this to you.

C-Bert Jansen   2:45:01
No, so we hope to have it back, but it's good to have it now, because it would have helped us very much in the earlier in the process, yeah.

Rajinder Gill   2:45:10
It's all in one piece, yeah.

Padma Andhe   2:45:10
Rajinder.
Okay.

Rajinder Gill   2:45:13
Bert, I wanted to schedule, so let's kind of absorb. Thanks, Max, for sharing all those details. But Bert, I'd like to set up a time with you today. I want to make sure how long you're going to be available so I can set up a time, because the things that kind of cross-reference each other, I would like to make sure that we document that for Padma so she can have tickets ready.
who's going to do what and we are super clear and then I can start working on that coding. Do you have any availability today or you want me to schedule something like early morning and have you kind of digest some of this a little bit more?

C-Bert Jansen   2:45:49
Yeah, I can still spend like an hour today, but there's almost six now in the evening. And I hope it's okay if we can do tomorrow morning and then actually start.

Rajinder Gill   2:46:00
Okay, why don't I do early morning tomorrow my time so

Padma Andhe   2:46:03
Can you please set up this call with me on it, Rajinder?

Rajinder Gill   2:46:07
Yes, yes, I'll definitely invite you as well, and Padma. And then the goal of that call is going to be we go back, we digest what we've received from Max, and then we come back and say we create a clear list of what is my action items and what are yours, and we then start.

Padma Andhe   2:46:11
Yeah.

Rajinder Gill   2:46:26
Building those right and tracking them.

C-Bert Jansen   2:46:30
Yeah, that would work for me, yeah, because in the end I would like to have like a list of all the work items I have to create, a list of all the PPWK plus one, a list of all the PPWK plus two items I have to create from you then through the transformation process. And for me, for me, you'll need like the proper views which actually have the data in there.

Rajinder Gill   2:46:30
By Bert.
Yeah.

C-Bert Jansen   2:46:50
And one or two might be missing still, so that's what we have to align on.

Rajinder Gill   2:46:51
Yeah.
Yes, yeah, we can have a working session and we can kind of go through the view and the code. All right, cool.

C-Bert Jansen   2:46:56
Oh.
Hey, thank you. Thank you, Max. Thank you, Richander.

Rajinder Gill   2:47:05
Thank you, Max. Appreciate it.

Weiss, Max J.   2:47:07
Yep, take care.

Rajinder Gill   2:47:09
Right.

C-Bert Jansen   2:47:15
Hey, Max, was there something else you wanted to have a look at quickly? What's in this document, or do you think everything which you have discussed is actually clear from this from this point on?
Yeah.

Padma Andhe   2:47:38
Sorry, Bert, I dropped off. Was it something you were asking me?

C-Bert Jansen   2:47:43
Yeah, I was just I was just wondering if there was something else that Max wanted to talk about, but I think everything is clear from from at this moment. More questions will pop up later, I'm sure of it.

Padma Andhe   2:47:51
Okay.
So doing, knowing what you know, should I then revert the, I reverted the percentage back, Bert to what it was before.

C-Bert Jansen   2:48:02
Yeah, actually, actually, actually, it is still going to be the same, because what's going to change is just the way that Rajinder is going to transform the data.

Padma Andhe   2:48:06
Ohh, is it OK?
OK, and.

C-Bert Jansen   2:48:14
And then I got, then I got a fresh list of work items to create a fresh list of PPWK plus one and PPWK plus two items to create. I was not just assuming every initiative is going to be a work item, every epic is going to be a task at PPWK plus two, so.

Padma Andhe   2:48:21
Yeah.
Got it.

C-Bert Jansen   2:48:33
It's going to be the same.

Padma Andhe   2:48:33
So you still comfortable saying it is at 80% what we had with?

C-Bert Jansen   2:48:37
I just need to, yeah, I still need to, the only thing I have to do is read point like, okay, now I'm no longer reading from this table and I have to record it so that it's reading from a new table that Rajinder and I going to talk about tomorrow.

Padma Andhe   2:48:44
Yeah.
Okay.

C-Bert Jansen   2:48:51
So on that point, I'm still confident the change and most of the work is going to be the code for Rajinder. And I'm not sure if you're tracking it with that percentage.

Padma Andhe   2:48:58
Mhm.
Yes, so his percentage is being tracked in the same thing as well, the code percentage. Originally he started with the transformation percentage, so, but now there is movement code as well. So I'm tracking everything in that one code.

C-Bert Jansen   2:49:01
Belt.
Andhe.
Yeah, so if everything is combined, my my my part is gonna be 80% for some of the items, but I think Radigan needs to do more work and then that might be might might be revert back to a lower percentage now because of the new requirements being finalized.

Padma Andhe   2:49:18
percent.
Yeah.
Mhm.
Yeah.
Okay, sounds good. Then I'll leave it at 50% for now, what we had previously. And then, you know, let's do the, after tomorrow's handoff, and I'll know how much to add.

C-Bert Jansen   2:49:54
Yeah, so what I can already do today, and that's why I didn't want to have a meeting right now with with Rajinder, is provide the data he needs based on what I've learned today with Max. Then he has access to it, and then we can discuss tomorrow how actually the data should be transformed by him, so that I have that I have in the right format, so that I can.

Padma Andhe   2:50:03
Okay.
Mhm.

C-Bert Jansen   2:50:13
I have my list of work items, PPWK plus one and PPWK plus two, I see.

Padma Andhe   2:50:16
Sounds good. So do we would we still have any validation to do with with Julian based on what you know today?

C-Bert Jansen   2:50:26
Yeah, you can have a quick look, but I don't think it's really much he can do right now. I also promised that I would do at the end of the meeting, I would do a new extract based on my notes and reopen them quickly. So

Padma Andhe   2:50:32
Correct, yeah.
Yeah.

C-Bert Jansen   2:50:42
I need to add a column with the work parent. I need to rename the finish column execution type. It's missing. I will have a look if I can add it now. If it was still missing from the current version of generous transformation logic, it will be added later.

Padma Andhe   2:50:45
Yeah.
Mhm.
Mhm.

C-Bert Jansen   2:50:57
to verify if this work sequence ID is correct because I couldn't locate it in the work file. So that's what I'll do.

Padma Andhe   2:51:03
Mhm.

C-Bert Jansen   2:51:03
And the line breaks, that's also something I will have a look at.

Padma Andhe   2:51:07
Yeah.

C-Bert Jansen   2:51:08
And the prefix.

Padma Andhe   2:51:09
So I got those in your in your action. I hope you get the action items at least you get. Do you get the task I assigned?

C-Bert Jansen   2:51:14
What, what I just?
Yeah, I think so, because what I what I noticed is that's new for me, so if I go, if I just go back here, oh no, this is this is this is the email, this is the server, yeah.

Padma Andhe   2:51:28
Oh yeah, I think it creates emails for you. Oh gosh, okay. So yeah, it sends.

C-Bert Jansen   2:51:32
No, it doesn't. No, it doesn't. No, it doesn't. Actually, I wanted to show you something else. I'm struggling now here with the thing. So, here it actually does this. I'm going to close that. I found out that there is this option called planner within within the within your the one from FedEx.

Padma Andhe   2:51:37
Good.
Oh yeah.
Yeah.

C-Bert Jansen   2:51:51
Teams, and I've been dragging those to the right ones, once I'm done with those.

Padma Andhe   2:51:52
Yeah.
Oh, perfect. Yeah, that will.

C-Bert Jansen   2:51:57
So, I'm tracking those, I get a pop-up window, like a, like a, like a DM, and like a message on Slack, and this, and then from here I can manage it.

Padma Andhe   2:52:05
Okay, great. So this is great. So whatever I'm doing, you're getting it. Okay, good, good.

C-Bert Jansen   2:52:06
So that works.
Yeah, I might send an email, but I'm not tracking those. I'm just checking out this. I'm looking at that screen here. It's looking at now as well.

Padma Andhe   2:52:12
Okay.
Perfect. Perfect. Yeah, let me or I hope I can also see it in that view. My only concern is I may not be able to see it in that way, but I'll try. I'll see what I can see it as. I think I should be able to open it up in Planner 2.

C-Bert Jansen   2:52:34
Yeah, you should see the same thing, but be careful there. It says assigned to me. I think you need to change it to something else to see everything, I think, to all.

Padma Andhe   2:52:44
Yeah, yeah, okay.

C-Bert Jansen   2:52:45
I'm not sure how that actually works, but for my view is working, it looks like, yeah.

Padma Andhe   2:52:50
Okay, sounds good. Yeah, let me see how this works.
Okay, thanks so much, Bert. And I will, I mean, hope to, will hope to make some progress, but I will remember to communicate this to the MDs. We have a call at 11, so I have like 15 minutes for that call though. And I will.

C-Bert Jansen   2:53:07
Mm.
OK, then then then let me go, because I also, yeah, I'll focus on the on that on the direct and I'll overwrite the files in the multi directory.

Padma Andhe   2:53:14
Yeah.
Perfect, yeah. Thank you.

C-Bert Jansen   2:53:20
And then, then I'll start already preparing for tomorrow's session with Rajinder.

Padma Andhe   2:53:24
Yeah, okay.

C-Bert Jansen   2:53:25
Good. Thank you. Thank you, Paula.

Padma Andhe   2:53:26
All right. Thank you. Bye.

C-Bert Jansen   2:53:29
To go back.

Padma Andhe stopped transcription